PRT661 – Data Science Practice

Group 2 · Dan6: Theme 2 · Individual Work and Contribution Summary · WP3 Modelling · 3–13 September 2026

| Field | Detail |
| --- | --- |
| Name | Ashish Shrestha |
| Student ID | S388084 |
| Role (Assessment 1, Table 2) | Forecasting Lead |
| WS3 module owned | wp3/models.py |
| Action from 3 Sep register | M2 (seasonal-naive baseline) and M5 (acceptance criteria) |
| Work package | WP3 — Modelling and Forecasting |
| Status | Assessment 2 draft complete, executed and verified |
| Meetings attended | 10 Sep 11:30–14:00 and 13 Sep 9:00 AM – 12:00 PM (both) |

# 1. What I was responsible for

The three-tier model comparison Assessment 1 Section 7 specifies, run independently per region, and the rule deciding whether a more complex model earns its place. I also chaired the 10 September modelling meeting as WP3 owner.

# 2. What I built

- Two tier-1 benchmarks: seasonal_naive_48 (same half-hour yesterday) and seasonal_naive_336 (same half-hour last week).

- Tier 2 statistical model: Ridge regression on standardised horizon-safe features.

- Tier 3 machine learning: Random Forest and Gradient Boosting, one shared configuration so the comparison is between models rather than between tuning effort.

- The horizon contract in common.py, with assert_horizon_safe() enforcing it before every fit.

- Feature-importance extraction covering both coefficient-based and tree-based models.

# 3. Problems I hit and how I solved them

3.1 The feature set did not match the forecast horizon

Problem. The WP2 processed table has 25 features, and I was ready to use all of them. Checking Assessment 1 Section 3 first, the requirement is a rolling forecast to 31 December 2026 at 48 intervals per day — a day-ahead horizon. Eleven of those features are built from demand at the previous half hour, which has not been observed when a day-ahead forecast is issued.

What I did. I split the feature set by horizon and wrote assert_horizon_safe() to enforce it in code rather than in a comment. It runs before every fit and raises rather than warns. The 25-feature set is kept only as a diagnostic ceiling and never reported as a project result.

Result. The day-ahead models use 14 features. Tested by deliberately requesting lag_1 at the day-ahead horizon: the guard raises and names the offending feature. Without this the reported accuracy would have been unreachable in deployment.

3.2 SARIMA would not run at production scale

Problem. Assessment 1 names the SARIMA family for tier 2. Fitting it on 82,368 half-hourly observations per region, with a seasonal period of 48 and four walk-forward folds across six regions, is a very different proposition from the single-region baseline in the proposal.

What I did. Rather than assume either way, I timed it on the real NSW1 series: 16.6 s at 1,500 observations, 19.2 s at 3,000, and 45.6 s at 6,000 where it failed to converge. I brought those numbers to the meeting instead of an opinion.

Result. The group accepted Ridge for tier 2 in this draft — a genuine statistical model that fits in under a second — with SARIMA scheduled for 20 September. Recorded as a scope decision with measured evidence, not a silent substitution.

3.3 Deciding whether complexity was justified

Problem. Machine learning beating a naive benchmark by a small margin is not automatically worth deploying: it costs fitting time, failure modes and interpretability.

What I did. I proposed a fixed acceptance rule as action M5 — accept a model for a region only if it improves MAE on the seasonal-naive benchmark by at least 5% — and implemented it so it is applied automatically rather than argued case by case.

Result. All six regions clear the threshold, from 12.5% in TAS1 to 32.7% in QLD1. The tier ordering is identical in every region, which makes the conclusion considerably easier to defend than a mixed result would have been.

# 4. Evidence from the verified run

| Measure | Value |
| --- | --- |
| Models implemented | 5 per region across 3 tiers |
| Regions modelled independently | 6 |
| Fits executed | 6 regions × 4 folds × 5 models = 120 |
| Best skill over benchmark | QLD1, 32.7% MAE improvement |
| Weakest skill over benchmark | TAS1, 12.5% — still above the 5% rule |
| Dominant predictor (Random Forest) | lag_48 at 77.2% mean importance across regions |
| SARIMA measurement | 45.6 s at 6,000 obs, failed to converge; series is 82,368 |

# 5. Where I depended on the team

- Suraj's fold design gave me train/test windows I could trust without re-checking them for every fit.

- Bishal's metric framework meant I never wrote my own MAE, so the models and the scoring stayed independent of each other.

- Sudip's readiness check stopped a run before fitting when a feature column was absent, instead of failing midway through region four.

# 6. Where I supported others

- Chaired the 10 September meeting and presented the horizon problem first, because every later number depended on that decision.

- Supplied the per-fold predictions Bishal used for the error-profile figures.

- Reviewed Bishal's acceptance table and asked for the rule text to be carried in the output file, so a reader sees the threshold next to the decision.

# 7. Artefacts

| Artefact | Location |
| --- | --- |
| Module | wp3/models.py |
| Results | results/model_scores_aggregate.csv |
| Results | results/feature_importance.csv |
| Figure | figures/model_comparison_mae.png |
| Minutes | 10 Sep §2, §3, §4 |
| Commit | [insert commit link] |

Replace the placeholder references with commit and pull-request links before submission.

# 8. Professional reflection

I nearly built the models before checking the horizon the requirement asks for. Had I not read Assessment 1 Section 3 again that morning, I would have produced a model with excellent scores and no operational meaning, and the error would have been invisible in every metric we report. Checking what the deliverable must do, before deciding what the code will do, is the habit I am taking into the enhancement work.