PRT661 – Data Science Practice

Group 2 · Dan6: Theme 2 · Meeting Minutes — Meeting 5 · WP3 Modelling

# Meeting Minutes — 10 September 2026

| Field | Detail |
| --- | --- |
| Date | Thursday, 10 September 2026 |
| Time | 11:30 AM – 2:00 PM (2 hours 30 minutes) |
| Location / method | In person after class; shared Git repository and modelling outputs on screen |
| Chair | Ashish Shrestha (Forecasting Lead, as WP3 owner) |
| Minutes recorded by | Bishal Dahal |
| Attendees | Ashish Shrestha (S388084); Bishal Dahal (S388095); Sudip Lamichhane (S388085); Suraj Raut (S391201) — all present |
| Apologies | None |
| Work package | WP3 — Modelling and Forecasting (Assessment 2 draft) |
| Meeting purpose | Complete the modelling draft against the Assessment 1 requirements, and confirm the Assessment 2 documentation each member prepares by 13 September |

## 1. Review of the 3 September action register

| ID | Action | Owner | Status | Evidence |
| --- | --- | --- | --- | --- |
| M1 | Chronological train/validation/test partitions, no shuffling | Suraj | Completed | Expanding-window folds; 24/24 integrity checks confirm no train window overlaps its test window |
| M2 | Seasonal-naive baseline per region | Ashish | Completed | Two benchmarks implemented (daily and weekly); baseline MAE recorded for all six regions |
| M3 | Acquisition refresh, correction-awareness, explicit cutoff | Sudip | Completed | Cutoff 2026-09-13 recorded with results; 12 of 24 folds flagged provisional |
| M4 | Evaluation framework: MAE, RMSE, percentage error, bias | Bishal | Completed | All four metrics implemented; MAPE floor added for SA1 near-zero demand |
| M5 | Acceptance criteria for moving beyond seasonal naive | All | Completed | 5% MAE improvement rule agreed and applied automatically |

## 2. The requirement problem found at the start of the meeting

Ashish opened by asking a question the group had not yet answered directly: what horizon are we actually forecasting at? Assessment 1 Section 3 requires a rolling forecast to 31 December 2026 at 48 half-hourly intervals per day. That is a day-ahead forecast.

The WP2 processed table contains 25 features, but 11 of them — lag_1, lag_2, all six rolling windows, recent_ramp, demand_change_30m and demand_change_24h — are built from demand at the previous half hour. When a day-ahead forecast is issued, that value has not been observed yet.

Suraj pointed out the consequence: a model trained on those features can be scored one step ahead, look excellent, and be impossible to run in the platform we designed. The group agreed this was the single most important decision of the meeting, because every later number depends on it.

- DECISION: the feature set is selected BY HORIZON, not by what happens to be in the processed table. The day-ahead set uses 14 features: lag_48, lag_96, lag_336 and the 11 calendar features.

- DECISION: the rule is enforced in code, not in a comment. assert_horizon_safe() runs before every model fit and raises an error if a feature depends on demand more recent than the forecast origin.

- DECISION: the 25-feature 30-minute-ahead set is retained as a diagnostic ceiling only — it shows what the data could do if the previous interval were known and is never reported as a project result.

## 3. Three-tier model comparison

Assessment 1 Section 7 specifies three tiers per region, with independent per-region models because the regions differ in climate, population, industry mix and scale. Implemented as follows.

| Tier | Models implemented | Owner | Note |
| --- | --- | --- | --- |
| 1 — benchmark | seasonal_naive_48 (same half-hour yesterday); seasonal_naive_336 (same half-hour last week) | Ashish | The number every other model must beat to justify its complexity |
| 2 — statistical | Ridge regression on the horizon-safe features, standardised | Ashish | Substituted for SARIMA in this draft — see section 4 |
| 3 — machine learning | Random Forest; Gradient Boosting | Ashish | Assessment 1 Section 7 nominates both |

## 4. SARIMA: measured, then deferred

Assessment 1 names the SARIMA family for tier 2. Rather than assume it would run, Ashish timed it on the real NSW1 series before the meeting:

| Observations | Fit time | Outcome |
| --- | --- | --- |
| 1,500 | 16.6 s | converged |
| 3,000 | 19.2 s | converged |
| 6,000 | 45.6 s | FAILED to converge |

The production series is 82,368 observations per region. With a seasonal period of 48, the state space is large enough that a full-length fit is impractical inside this draft, and the 6,000-observation fit already failed to converge. Walk-forward needs four fits per region across six regions.

- DECISION: Ridge regression carries tier 2 in the Assessment 2 draft. It is a genuine statistical model — linear, interpretable, coefficient-based — and fits in under a second, so the three-tier comparison the design requires runs.

- DECISION: SARIMA on a reduced series is scheduled for the 20 September enhancement, where it can be given proper attention rather than dropped in half-working. Recorded as a scope decision with measured evidence attached, not a silent substitution.

Sudip noted the stationarity evidence produced in WP2 supports this path: ADF and KPSS disagree on the raw series in every region, but agree after first differencing, which points to d=1 for the eventual SARIMA configuration.

## 5. Validation strategy

Suraj implemented expanding-window walk-forward folds rather than a single holdout, because it mirrors how the platform actually operates: forecast, wait, observe, refit. Four folds per region, each forecasting the next 28 days, with the final fold ending at the data cutoff so the most recent behaviour is inside the evaluation rather than outside it.

- Nothing is shuffled and nothing is sampled. Every split is a contiguous slice of time.

- Fold integrity is verified on timestamps rather than row positions, so a gap in the index cannot hide an overlap. 24 of 24 checks pass.

- Warm-up rows are dropped at fit time and the count is reported — 336 rows per NEM region, 433 for WA — rather than silently absorbed.

## 6. Results accepted at this meeting

Walk-forward mean across four folds, day-ahead horizon, six regions.

| Region | Baseline MAE | Best model | Best MAE | Skill | Decision |
| --- | --- | --- | --- | --- | --- |
| NSW1 | 452.35 | random_forest | 323.94 | 28.4% | ACCEPT |
| QLD1 | 270.30 | gradient_boosting | 181.83 | 32.7% | ACCEPT |
| VIC1 | 457.45 | gradient_boosting | 340.28 | 25.6% | ACCEPT |
| SA1 | 154.27 | gradient_boosting | 124.13 | 19.5% | ACCEPT |
| TAS1 | 66.50 | gradient_boosting | 58.21 | 12.5% | ACCEPT |
| WA | 197.83 | gradient_boosting | 163.78 | 17.2% | ACCEPT |

The tier ordering is the same in every region: machine learning beats statistical, which beats the benchmark. Bishal noted this consistency is itself worth reporting — a result that held in five regions and reversed in one would need explaining, and it does not.

- Every region clears the 5% acceptance threshold, so the machine-learning tier earns its complexity rather than being adopted by assumption.

## 7. Two findings the group flagged for the report

7.1 VIC1 systematic under-forecasting

VIC1 Gradient Boosting carries a bias of −121.3 MW: it under-forecasts consistently, not occasionally. MAE and RMSE alone would not have shown this, which is precisely why Assessment 1 Section 7 lists bias as a required metric. Under-forecasting risks a capacity shortfall, so this is an operationally significant finding rather than a cosmetic one. WA shows the same pattern more mildly at −41.6 MW.

7.2 SA1 percentage error

SA1 has the lowest absolute errors of any mainland region but a MAPE near 12%, against 3–6% elsewhere. This traces directly to the low and negative demand readings flagged during WP2: a percentage error against a near-zero denominator is not a meaningful number. Bishal added a floor so MAPE is computed only where actual demand is at least 100 MW, and the excluded row count is reported alongside it.

## 8. Assessment 2 documentation due 13 September

Assessment 2 requires an Individual Work and Contribution Summary page per student with clickable evidence links. Each member prepares their own WS3 documentation before the 13 September meeting, so that meeting is integration only.

| Member | WS3 module | Document to prepare by 13 Sep |
| --- | --- | --- |
| Suraj Raut | wp3/splits.py | Chronological partitioning: fold design, integrity verification, warm-up handling |
| Sudip Lamichhane | wp3/readiness.py | Input readiness, data cutoff, correction exposure and its link to Assessment 1 Section 6 |
| Ashish Shrestha | wp3/models.py | Three-tier comparison, horizon contract, SARIMA measurement and deferral |
| Bishal Dahal | wp3/evaluation.py | Metric framework, acceptance rule, bias findings, evidence figures |

## 9. Action items

| # | Action | Owner | Due |
| --- | --- | --- | --- |
| N1 | Push WS3 branch and open a pull request | All | 12 Sep |
| N2 | Complete individual WS3 documentation with commit links | All | 13 Sep |
| N3 | Draft the Results and Analysis section from the accepted figures | Ashish + Bishal | 13 Sep |
| N4 | Confirm data cutoff note and provisional-fold list for the report | Sudip | 12 Sep |
| N5 | Prepare the 20 September enhancement scope: SARIMA, weather, recursive multi-step | All | 20 Sep |

## 10. Next meeting

Sunday 13 September 2026. Integration only, as directed by the Assessment 2 brief. No new modelling work will be started at that meeting; its sole purpose is merging the four WS3 branches and assembling the submission.

PRT661 – Data Science Practice

Group 2 · Dan6: Theme 2 · Meeting Minutes — Meeting 6 · WP3 Integration

# Meeting Minutes — 13 September 2026

| Field | Detail |
| --- | --- |
| Date | Sunday, 13 September 2026 |
| Time | 9:00 AM – 12: PM |
| Location / method | Online; shared repository, pull requests and modelling outputs on screen |
| Chair | Sudip Lamichhane |
| Minutes recorded by | Suraj Raut |
| Attendees | Ashish Shrestha (S388084); Bishal Dahal (S388095); Sudip Lamichhane (S388085); Suraj Raut (S391201) — all present |
| Apologies | None |
| Meeting scope | INTEGRATION ONLY. As directed by the Assessment 2 brief, no new modelling or analysis was undertaken at this meeting. |

## 1. Scope of this meeting

This meeting was set aside for integration and submission assembly only. The group agreed at the outset that any new idea raised would be written into the 20 September enhancement list rather than acted on, because changing a model on the evening before submission leaves no time to verify what the change did.

One idea was raised and deferred under that rule: adding rolling windows re-based to t−48 so the machine-learning tier gets richer day-ahead inputs. Ashish estimated a clear accuracy gain, and the group still deferred it. It is recorded as item E3 in section 6.

## 2. Branch merge and review

All four members had pushed their WS3 branch and opened a pull request before the meeting, so the session began from reviewed code. Reviews followed the pairs established on 19 August: Suraj and Sudip reviewed each other; Ashish and Bishal reviewed each other.

| Branch | Owner | Module | Review | Merge |
| --- | --- | --- | --- | --- |
| feature/wp3-splits | Suraj Raut | wp3/splits.py | Sudip | Merged |
| feature/wp3-readiness | Sudip Lamichhane | wp3/readiness.py | Suraj | Merged |
| feature/wp3-models | Ashish Shrestha | wp3/models.py | Bishal | Merged |
| feature/wp3-evaluation | Bishal Dahal | wp3/evaluation.py | Ashish | Merged |
| feature/wp3-common | All | wp3/common.py | All four | Merged |

The horizon contract in common.py again required all four to agree before merge, under the rule set on 19 August that any change to a shared module is raised in the group chat first. No change was needed.

## 3. Integration issues found and resolved

3.1 Feature importance missing for the best model

Bishal found the feature-importance table empty for Gradient Boosting, which is the accepted model in five of six regions. The cause is that scikit-learn's HistGradientBoostingRegressor does not expose feature_importances_, unlike RandomForestRegressor. The importance code handled the absence gracefully and returned nothing, so no error was raised and the gap was only visible by reading the output.

- RESOLVED: Random Forest importances are reported instead, with the substitution stated in the report rather than left implicit. Permutation importance for the boosting model is added to the 20 September list.

3.2 Run time under single-core execution

A full six-region run takes approximately 21 minutes on one core, dominated by Random Forest fitting. Suraj confirmed this is acceptable for a batch pipeline that runs once per cutoff, and the group chose not to reduce the tree count, since that would change the accepted results the day before submission.

- RESOLVED: a --quick flag is provided for demonstration, and the reported figures are always from the full configuration. The distinction is stated wherever the numbers appear.

## 4. Submission assembly

| Component | Owner | Status |
| --- | --- | --- |
| Integrated Modelling.py and four WS3 modules | All | Merged and re-run end to end after merge |
| Results and Analysis section | Ashish + Bishal | Drafted from the accepted output; no figure redrawn by hand |
| Individual Work and Contribution Summary (4 pages) | Each member | Complete; repository evidence aligned with each member's module before submission |
| Meeting minutes 10 and 13 September | Bishal, Suraj | Complete |
| Evidence: results tables and 14 figures | Bishal | Attached from the verified run |
| Change log and 20 September enhancement scope | Sudip | Complete |

## 5. Verification of the merged pipeline

The pipeline was re-run end to end after merging, and the output compared against the pre-merge results to confirm the merge changed nothing.

| Check | Result |
| --- | --- |
| Fold integrity — no train window overlaps its test window | 24 / 24 PASS |
| Horizon guard — refuses a feature unavailable at forecast time | Verified by deliberately requesting lag_1 at the day-ahead horizon; raises as intended |
| Post-merge results identical to pre-merge | Confirmed for all six regions |
| Data cutoff recorded with results | 2026-09-13, carried in every output table |
| Provisional folds flagged for recalculation | 12 of 24 inside the AEMO revision window |

## 6. Deferred to 20 September

| ID | Item | Reason for deferral | Owner |
| --- | --- | --- | --- |
| E1 | SARIMA on a reduced series | Measured as impractical at full length in this draft; needs proper attention | Ashish |
| E2 | Weather features and HDD/CDD | BOM source still blocked from WP2; nothing is imputed | Bishal + Sudip |
| E3 | Rolling windows re-based to t−48 | Raised at this meeting and deliberately not acted on during an integration-only session | Ashish |
| E4 | Recursive multi-step forecasting to 31 Dec 2026 | Current draft evaluates a fixed day-ahead horizon | Ashish + Suraj |
| E5 | Permutation importance for the boosting model | Substitute reporting accepted for this draft | Bishal |
| E6 | Per-region hyperparameter tuning | Single shared configuration used so the comparison is between models, not settings | All |

## 7. Next meeting

Sunday 20 September 2026