PRT661 – Data Science Practice

Australian Electricity Demand Forecasting

# Meeting Minutes — Meeting 1

| Field | Detail |
| --- | --- |
| Date | Tuesday, 19 August 2026 |
| Time | 11:00 – 12:30 (1 hour 30 minutes) |
| Location | Danala campus, study room (After Class) |
| Chair | Sudip Lamichhane |
| Minutes | Ashish Shrestha |
| Attendees | Ashish Shrestha (S388084), Bishal Dahal (S388095), Sudip Lamichhane (S388085), Suraj Raut (S391201) — all present |
| Apologies | None |
| Purpose | Plan the one Python file that downloads all our data, find problems early, and agree how we will work together on GitHub |
| Next Meeting | 23rd August 2026 7:30 PM – 9:30 PM |

## 1. Why we met

We organized this meeting to discuss on development of Python file that downloads every dataset the project needs, instead of each of us saving files by hand. We met straight after class to plan that file.

We decided not to write any finished code in the meeting. Instead, each person opened the website for the data they were responsible for and checked whether it contains what our Assessment 1 plan assumed. This turned out to be the right call. We found six problems in ninety minutes, and every one of them changed how the file had to be written. Finding them now was much cheaper than finding them in September.

## 2. What we found

| # | What we found | Found by | Why it matters |
| --- | --- | --- | --- |
| 1 | The main AEMO data feed only has the five east-coast regions: NSW, QLD, VIC, SA and TAS. Western Australia and the Northern Territory are not in it at all. | Suraj | We cannot just loop over seven regions. WA and NT must be handled separately. |
| 2 | AEMO publishes two views of recent data: “dispatch” (every 5 minutes) and “pre-dispatch” (every 30 minutes). We assumed the first was real measurements and the second was predictions. It is not that simple — both views contain a mix of real measurements and predictions, and they cover the same time stamps. | Ashish | If we merged them, we would mix real readings with predictions and not be able to tell them apart afterwards. |
| 3 | Western Australia is a completely different electricity market with its own website and its own file format. None of our east-coast code works on it. | Sudip | WA needs its own separate code, not a small tweak to the existing code. |
| 4 | The WA files we were looking at have no usable 2022 data, and the older WA folder stops on 3 October 2023 with a half-finished file. The history must be collected from two different places. | Sudip | WA history must be joined together from two sources rather than downloaded in one go. |
| 5 | The older WA data has one reading every 30 minutes. The newer WA data has one reading every 5 minutes. The spacing changes partway through. | Sudip | One region ends up with two different time spacings. We need a rule for this before any model uses it. |
| 6 | The Northern Territory operator does not publish a download at all. Their website says to email their team and ask for the data. | Bishal | We sent an email request, so NT data could be gathered and included in our project. |

## 3. What we decided

3.1 Leaving the Northern Territory out

Assessment 1 planned for seven regions. Problem 6 makes NT hard to include properly. Our Assessment 1 design depends on the pipeline being re-run as new data arrives, and a file someone emailed us once cannot be re-run.

DECISION: NT demand data is left out. We now cover six regions — the five east-coast regions plus WA.

- We will write this up in Assessment 2 as a change of scope, with the reason, rather than quietly pretending we never planned it.

- STILL OPEN: Bishal asked whether we should still collect NT weather and holiday data even though we have no NT demand data.

3.2 Western Australia gets its own code

Problems 3, 4 and 5 all come from the same fact: WA is a different market, not just another region. Suraj pointed out that if we forced WA into the east-coast code, we would end up with a pile of special cases inside code that everyone else must read and work around.

- DECISION: WA gets its own separate file, with its own downloading and its own checks.

- DECISION: we will NOT convert the 30-minute WA data into 5-minute data while downloading. We keep it exactly as published and record which spacing each row came from. Converting it during the download would hide the join and we could never undo it. Deciding how to line the two halves up is a later job, not a download job.

3.3 Keeping predictions separate from real readings

On problem 2, Ashish argued against putting the two views into one file. The pre-dispatch view is AEMO's own prediction of the same period we are trying to predict. If we mixed it into our training data, our model would effectively be shown the answer, score very well in testing, and then fail in real use. Bishal noted this is the same risk our Assessment 1 design already warns about.

- DECISION: the two views go into two separate folders and are never combined. We keep the column that says whether each row is a real reading or a prediction.

- DECISION: AEMO's own predictions are something we measure ourselves against, not something we feed into our model. If our forecast cannot beat AEMO's, that is a genuine result worth reporting.

3.4 Keeping downloaded files exactly as they come

Suraj pointed out that earlier drafts were renaming columns and changing the date format while downloading. That makes it impossible to open our file next to the AEMO website and check they match — which is exactly the check we want to do.

- DECISION: downloaded files keep the original column names, column order and date format. Any tidying up happens later, in a separate step.

- DECISION: there is one place we cannot avoid reshaping — joining WA's two different sources together. For that one case we agree a fixed set of columns that everyone's code produces, so the pieces fit together.

3.5 Checking the data is right

Bishal raised that a download finishing without an error message only tells us the download finished. It says nothing about whether rows are missing, duplicated, or whether we grabbed the wrong column.

- DECISION: we add a checking step that counts rows, reports the date range covered, and flags duplicates and gaps.

- DECISION: at the next meeting we open the AEMO website next to our downloaded files and compare them region by region. The pipeline is not finished until that check passes.

## 4. File management plan

We spent the last part of the meeting agreeing where things live, because four people saving files in four different places is how groups lose work.

4.1 Code folders

One folder per job.

| File | What it holds | Owner |
| --- | --- | --- |
| Data_Acquisition.py | The main file you run. It just calls the others in order — no downloading logic of its own. | All |
| acquisition/common.py | Settings everyone shares: region list, agreed columns, helper functions. | Shared |
| acquisition/nem_archive.py | East-coast history download. | Suraj |
| acquisition/wem_sources.py | WA download. | Sudip |
| acquisition/nem_dispatch.py | Recent data and AEMO predictions. | Ashish |
| acquisition/features_validation.py | Weather, public holidays, and the checking step. | Bishal |
| docs/ | Meeting minutes, progress reports, individual write-ups. | Bishal |
| README.md | How to install and run it. | All |
| requirements.txt | The Python packages needed. | Suraj |

## 5. Who does what by 23 August

Jobs follow the roles we already agreed in Assessment 1, so the two documents stay consistent.

| Member | Role from Assessment 1 | Job for 23 August |
| --- | --- | --- |
| Suraj Raut | Data Engineering Lead | East-coast history, 2022 to now, five regions. Also check whether AEMO publishes the current month or whether we need to fill a gap. |
| Sudip Lamichhane | Data Acquisition Lead | WA download across the 2023 change of system. Find where the newer data lives and find a route to the 2022 data. |
| Ashish Shrestha | Forecasting Lead | Recent data and AEMO predictions as separate files. Confirm the mix of real readings and predictions in both views. Find the WA 2026 file to compare against. |
| Bishal Dahal | Verification & Dashboard Lead | Weather and public holidays for every region, plus the checking step that counts rows and finds gaps. |
| All | Shared | Agree and lock the shared settings file first, so four people can write four files at once without clashing. |

## 6. Action items

| # | Action | Owner | Due |
| --- | --- | --- | --- |
| A1 | Create the repository, add everyone, set up branches, README and the Projects board | Ashish | 19 Aug, same evening |
| A2 | Write and push common.py so everyone codes against the same settings | Suraj | 19 Aug, same evening |
| A3 | Raise the six problems above as GitHub Issues | Bishal | 20 Aug |
| A4 | Check the east-coast history reaches today's date | Suraj | 21 Aug |
| A5 | Find the newer WA folder and a route to the 2022 data | Sudip | 22 Aug |
| A6 | Confirm the mix of real readings and predictions in both AEMO views | Ashish | 21 Aug |
| A7 | Draft the checking step against whatever files exist by then | Bishal | 22 Aug |
| A8 | Write up the NT decision and the reason for Assessment 2 | Bishal | 23 Aug |
| A9 | Everyone pushes their branch and opens a pull request before the meeting | All | 23 Aug |