Dan6: Theme 2

Individual Progress Report — WP1 Data Acquisition

Ashish Shrestha  ·  Forecasting Lead

| Field | Detail |
| --- | --- |
| Student | Ashish Shrestha |
| Student ID | S388084 |
| Unit | PRT661 – Data Science Practice, Assessment 2 |
| Group | Dan6: Theme 2 |
| Work package | WP1 – Data Acquisition |
| Module owned | nem_dispatch.py |
| Source system | AEMO Dashboard API |

# A. Role and module ownership

Forecasting Lead. Module owner for nem_dispatch.py — Dispatch (actual) and pre-dispatch (forecast) views — ten raw files, five regions × two views.

The acquisition pipeline was deliberately split by source rather than by task. Each member owned one source module end to end, and the integrator holds no source-specific logic. This keeps ownership clear and means two members can work on different sources without conflicting.

# B. WP1 responsibilities

- Capture AEMO dashboard dispatch and pre-dispatch data

- Export ten raw output files: five regions × two views

- Keep dispatch and pre-dispatch fully separate to avoid leakage

- Preserve PERIODTYPE and verify ACTUAL/FORECAST composition

- Support timestamped snapshot storage for benchmark comparison

# C. Contribution at the 19 August meeting

Investigation of the dispatch and pre-dispatch sources, and the overlap question that was carried forward as Issue 2.

# D. Design decisions taken and why

| Decision | Reasoning |
| --- | --- |
| Two dashboard requests instead of hundreds of NEMWEB downloads | The first draft was downloading individual NEMWEB files. Two dashboard requests return the same content, which removes hundreds of network calls and the failure modes that come with them. |
| Dispatch and pre-dispatch written to separate folders, never merged | Pre-dispatch is a forecast produced before the event. Merging it into the observed series would be a leakage source in every downstream model — as Forecasting Lead this is the constraint I am accountable for. |
| PERIODTYPE preserved and composition verified on each pull | Both views return ACTUAL and FORECAST rows, so the distinction cannot be inferred from which endpoint the data came from. It has to be carried in the data. |
| Timestamped snapshot storage | The dashboard serves a rolling window, so a vintage not captured is gone. Snapshots make later benchmark comparison possible. |

# E. Technical issues encountered

Issues that arose in this module during WP1. Section F records how the cause was established in each case, and section G the resolution adopted.

- E.1  The first draft issued hundreds of individual NEMWEB file requests.

- E.2  Both views return ACTUAL and FORECAST rows, so the endpoint does not identify the row type.

- E.3  An early step failing silently stopped later steps from running at all.

# F. Investigation performed

| Issue | How the cause was established |
| --- | --- |
| The first draft issued hundreds of individual NEMWEB file requests. | Examined the dashboard API payload and confirmed it returns the same content for all five regions in one response per view. |
| Both views return ACTUAL and FORECAST rows, so the endpoint does not identify the row type. | Inspected the composition of both responses rather than assuming dispatch = actual and pre-dispatch = forecast. |
| An early step failing silently stopped later steps from running at all. | Reproduced by forcing three steps to fail simultaneously. |

# G. Decision taken

| Issue | Resolution |
| --- | --- |
| The first draft issued hundreds of individual NEMWEB file requests. | Replaced with two requests. Hundreds of network calls removed. |
| Both views return ACTUAL and FORECAST rows, so the endpoint does not identify the row type. | PERIODTYPE preserved in the output and composition verified on each pull. Files kept separate so a later merge cannot happen by accident. |
| An early step failing silently stopped later steps from running at all. | Per-step error boundary added; all ten dispatch files were still written under induced failure. |

# H. Contribution at the 23 August meeting

| Minute reference | Contribution |
| --- | --- |
| §2.2 — dispatch and pre-dispatch overlap (Issue 2) RESOLVED | Confirmed that both views return ACTUAL and FORECAST rows, and that two dashboard requests replace the hundreds of individual NEMWEB file downloads the first draft was making. The group reviewed the output and agreed the separation decided on 19 August holds: ten raw files, five regions × two views, written to separate folders, PERIODTYPE preserved, never merged. |
| §3.3 — narrowing the empty-folder failure | When Bishal found dispatch/ and predispatch/ empty despite every step logging success, confirmed the module worked when run on its own. That narrowed the fault to the integration rather than the module, which is what let Sudip trace it to the WA top-up loop. |
| §3.3 Fix 3 — per-step error boundaries | Implemented an error boundary around every pipeline step, so one unreachable or slow source cannot stop the rest. Verified by forcing three steps to fail at once and confirming all ten dispatch files were still written. |
| §6 — forecasting constraint noted for the report | Raised that forecast vintages only accumulate from the date the schedule starts, so scheduling is time-critical and cannot be left to the end. |

# I. Collaboration with other members

| With | Interaction |
| --- | --- |
| Bishal Dahal | Peer review pair. Bishal found the empty dispatch folders during verification; I confirmed my module ran correctly in isolation, which narrowed the fault to integration rather than to the module. |
| Sudip Lamichhane | Sudip traced the stall to the WA top-up loop once the fault was narrowed. His tail_days cap and my per-step error boundaries address the same failure from two directions — one bounds the slow step, the other stops any slow step from blocking the rest. |
| Suraj Raut | Suraj's reordering put the dashboard step first, which matters specifically for my module: the dashboard serves a rolling window and a missed vintage cannot be recovered. |

# J. Evidence table

| Artefact | Result |
| --- | --- |
| dispatch_NSW1/QLD1/VIC1/SA1/TAS1.csv | 576 rows each, 10 columns, 0 duplicate timestamps |
| predispatch_NSW1/QLD1/VIC1/SA1/TAS1.csv | 320 rows each, 10 columns, 0 duplicate timestamps |
| Module | code/nem_dispatch.py — fetch_dispatch_and_predispatch() |
| Leakage separation | Two folders, never merged; PERIODTYPE retained |
| Error boundary | run_step() in Data_Acquisition_final.py, verified under induced failure |

# L. Status

| Item | Status |
| --- | --- |
| Capture AEMO dashboard dispatch and pre-dispatch data | Complete |
| Export ten raw output files: five regions × two views | Complete |
| Keep dispatch and pre-dispatch fully separate to avoid leakage | Complete |
| Preserve PERIODTYPE and verify ACTUAL/FORECAST composition | Complete |
| Support timestamped snapshot storage for benchmark comparison | Complete |

# M. Next task

- Own WP2 workstream 3 — forecast-readiness EDA, distribution diagnostics, lag and rolling features, and leakage control.

# N. Reflection

The decision I care most about from WP1 is the one that produced no visible output: keeping dispatch and pre-dispatch in separate folders. It would have been more convenient to merge them into one file per region, and nothing would have failed. The cost would have arrived much later, as a model that scored well because it had been given a forecast of the thing it was supposed to be forecasting.

The empty-folder failure taught me something more practical. Every step had logged success, so the logs were actively misleading. What made it tractable was being able to run my module in isolation and show it worked — which is an argument for source-aligned modules that I had previously thought of as just a convenience for avoiding merge conflicts.