PRT661 – Data Science Practice

Australian Electricity Demand Forecasting using Machine Learning and Time Series Analytics

Dan6: Theme 2 | Meeting Minutes — Meeting 4

WP2 Final Acceptance Review — EDA and feature engineering completed; processed dataset handed off to modelling

| Field | Detail |
| --- | --- |
| Date | Thursday, 3 September 2026 |
| Time | 11:30 AM – 1:30 PM (2 hours) — after class |
| Location / method | In person — after class; shared Git repository, processed outputs and validation reports reviewed together |
| Chair | Sudip Lamichhane |
| Minutes recorded by | Suraj Raut |
| Attendees | Ashish Shrestha (S388084); Bishal Dahal (S388095); Sudip Lamichhane (S388085); Suraj Raut (S391201) |
| Apologies | None recorded |
| Work package | WP2 close-out — EDA, Data Cleaning, Preprocessing and Feature Engineering |
| Meeting purpose | Confirm that the corrections raised on 30 August were completed, review all flagged data-quality cases, verify the final preprocessing and leakage checks, accept the clean modelling-ready datasets, and hand the project to the next forecasting stage. |

# 1. Review of 30 August Action Register

| ID | Action from 30 Aug | Owner | Status on 6 Sep | Evidence / outcome |
| --- | --- | --- | --- | --- |
| D1 | Correct 30-minute aggregation and regenerate all six processed datasets. | Suraj | Completed | Right-closed/right-labelled interval-ending aggregation used for NEM; datasets regenerated. |
| D2 | Materialise WA cutover gap and verify lag alignment. | Sudip | Completed | 16 missing half-hours represented explicitly as NaN; no broad interpolation; lag_48 preserved as 24 hours. |
| D3 | Finalise regional/cross-region EDA and transformation recommendations. | Ashish | Completed | 57 figures produced; corrected distribution table and transformation recommendations accepted. |
| D4 | Repair BOM acquisition and validate weather inputs. | Bishal + Sudip | Implementation complete / external source still blocked | Root cause corrected in acquisition code. Re-download cannot be verified in the current environment; weather remains excluded, not fabricated. |
| D5 | Complete features and leakage tests. | Ashish | Completed | Lag/rolling/temporal feature set completed; 150 leakage checks pass and injected leak is detected. |
| D6 | Validate holidays and output schemas. | Bishal | Completed | All six state calendars validated using local_date; processed outputs pass structural checks. |
| D7 | Run complete test suite and end-to-end preprocessing pipeline. | All | Completed | 26 tests passed; no test failure in the accepted pipeline. |
| D8 | Freeze modelling-ready data package after critical checks pass. | All | Completed | Processed files accepted for modelling; audit and data dictionary retained with the handoff. |

# 2. Final Data Quality Validation

The group did not treat “pipeline completed” as evidence that the dataset was safe for modelling. The 6 September acceptance was based on the audit files, tests and processed outputs. All critical structural checks for the accepted core dataset were passed. Remaining flagged observations are retained as documented data-quality states rather than hidden by deletion or broad imputation.

| Validation area | Evidence reviewed | Acceptance result |
| --- | --- | --- |
| Raw coverage | 2,812,112 source demand rows audited across six regions. | Accepted. |
| Duplicates | 0 duplicate timestamp-region keys across all six regions. | Pass. |
| NEM gaps | 0 missing intervals in each NEM region. | Pass. |
| WA source regimes | 30-minute legacy + 5-minute modern regime confirmed; SOURCE_INTERVAL_MIN agrees with observed spacing. | Pass. |
| WA gap | 16 missing half-hour intervals at the cutover retained explicitly as NaN. | Known long gap; correctly flagged, not imputed. |
| Processed grid | 82,368 half-hourly rows per region on a continuous 30-minute grid. | Pass. |
| Output verification | 42 structural output checks. | 42 / 42 PASS. |
| Unit / integration tests | 26 preprocessing tests across all workstreams. | 26 / 26 PASS. |
| Leakage validation | 150 checks across six regions plus deliberately injected leakage case. | 150 / 150 clean checks PASS; injected leak correctly fails validation. |

# 3. Final Review of Flagged Points

| Flagged point | Evidence | Treatment | Final status |
| --- | --- | --- | --- |
| WA cutover gap | 8.5-hour source gap; 16 half-hour rows. | Rows materialised as NaN, gap flag retained, affected fit windows excluded. | Accepted as a known source gap, not a preprocessing error. |
| Outliers | 1,598 flagged observations: 1,168 non-positive, 7 isolated extremes, 423 sustained extremes. | Reviewed and retained; 0 automatically deleted. | Accepted with flags. |
| SA1 low/negative demand | 2,144 readings between 0–100 MW and 1,168 ≤0 MW; strong midday concentration. | Retained and flagged for source-level verification; no unsupported cause asserted. | Accepted as flagged source behaviour, not silently corrected. |
| BOM weather | 21/21 current raw weather files invalid HTML/ZIP handling artefacts. | Acquisition code corrected, but source re-download not verifiable from current environment. Weather columns remain unavailable; weather_available=0. | Not a core pipeline error; weather excluded from accepted feature set until verified. |
| HDD/CDD | No academically justified base temperature supplied. | Feature omitted rather than choosing an arbitrary threshold. | Deferred. |
| Distribution normality | Formal tests reject normality in all regions at large n. | Used diagnostically only; no blanket target transformation. | Accepted analytical decision. |

# 4. EDA Finalisation

EDA was considered complete for WP2 once the group could explain both region-specific behaviour and the choices made for modelling. Bishal and Ashish cross-reviewed the final figures to ensure the plots matched the audited processed data rather than an earlier intermediate version.

| EDA item | Final evidence | Interpretation / decision |
| --- | --- | --- |
| Per-region figures | 9 figures × 6 regions = 54 | Trend, daily profile, DOW/month, seasonal, distribution, transforms, ramp, holiday and flagged-point views. |
| Cross-region figures | 3 | Demand levels, normalised profile shape and seasonal comparison. |
| Total EDA figures | 57 | All generated from the processed real data; no decorative/fabricated charts. |
| Transformation recommendation | TAS1 → log10 only for SARIMA-family experiment; NSW1/QLD1/SA1/VIC1/WA → raw by default | Decision based on audited skew comparison, not normality p-values alone. |
| SA1 log transform | Not recommended | Near-zero/negative values make log handling inappropriate and worsen skew; keep raw with flags. |

# 5. Feature Engineering Finalisation

The group accepted a forecast-oriented feature set rather than adding every possible column derived. All lag and rolling features preserve chronological causality, and full processed tables retain warm-up rows, so training exclusions are explicit rather than silently dropped.

| Feature group | Accepted features | Final validation rule |
| --- | --- | --- |
| Temporal | half_hour_index, hour, day_of_week, month, quarter, season, is_weekend, is_public_holiday | Derived from the correct market/local-date representation. |
| Lags | lag_1, lag_2, lag_48, lag_96, lag_336 | Strictly earlier timestamps; lag_48 verified as 24 hours after WA grid correction. |
| Rolling | rolling mean 3h/6h/24h; 24h std/min/max | All calculated from shift(1), excluding the current target. |
| Demand change | recent_ramp, demand_change_30m, demand_change_24h | Historical change features only. |
| Calendar | state-specific public holiday flag and holiday_name | Joined using local_date, avoiding DST/SA offset boundary errors. |
| Weather | Reserved but unavailable | No weather value enters the accepted model table until source files are re-downloaded and validated. |

# 6. Final Processed Dataset and Modelling Handoff

| Region | Processed rows | Training-ready rows | Excluded at fit time | Note |
| --- | --- | --- | --- | --- |
| NSW1 | 82,368 | 82,032 | 336 | Warm-up rows kept in processed files; excluded only at fit time. |
| QLD1 | 82,368 | 82,032 | 336 | Same rule. |
| SA1 | 82,368 | 82,032 | 336 | Flagged low/negative values retained; model treatment to be assessed later. |
| TAS1 | 82,368 | 82,032 | 336 | Transformation option recorded separately. |
| VIC1 | 82,368 | 82,032 | 336 | Same rule. |
| WA | 82,368 | 81,935 | 433 | Additional exclusions reflect the long source gap and feature availability. |

WP2 acceptance decision Dan6: Theme 2 accepted the six processed half-hourly datasets as the modelling handoff. No unresolved critical schema, duplicate, interval-grid, timestamp-order or leakage error remained in the accepted core dataset. Known source limitations — the WA long gap, flagged SA1 low/negative demand and unavailable BOM weather — remain explicit in the audit rather than being hidden or fabricated.

# 7. Team Collaboration and Cross-Review

| Member | Final WP2 contribution | Cross-review / team interaction |
| --- | --- | --- |
| Suraj Raut | Completed the engineering correction for interval-ending aggregation, maintained continuous 30-minute grids and verified timestamp/clock handling. | Worked with Sudip on WA source semantics; Ashish checked downstream lag meaning; Bishal re-verified output structure. |
| Sudip Lamichhane | Finalised WA source/gap rules, missing-data treatment and provenance protection; reviewed flagged demand behaviour. | Confirmed which gaps were genuine source gaps before Suraj/Ashish changed the grid/feature logic; supported weather acquisition remediation. |
| Ashish Shrestha | Finalised EDA interpretation, transformation recommendations, 15 predictor design and explicit leakage validation. | Rechecked features after Suraj’s grid correction; worked with Bishal to ensure evidence reflected the regenerated outputs. |
| Bishal Dahal | Completed holiday/calendar validation, weather blocker diagnosis, audit verification, EDA evidence checks and final output verification. | Independently challenged “success” states, caught invalid weather files, and coordinated final acceptance evidence. |

# 8. WP2 Close-Out Status

| Work area | Status at 6 Sep | Close-out note |
| --- | --- | --- |
| Data acquisition foundation | Completed / frozen | Source-aligned raw evidence remains unchanged. |
| Data cleaning and preprocessing | Completed | Validated six-region half-hourly core dataset produced. |
| EDA | Completed | 57 evidence figures and audited distribution results. |
| Feature engineering | Completed | Temporal, lag, rolling and demand-change features generated leakage-safely. |
| Public holidays / calendar | Completed | Six state calendars validated and joined by local_date. |
| Weather | Deferred external dependency | Code corrected; re-download/verification still required. Not included in accepted feature values. |
| Validation / tests | Completed | 26/26 tests, 42/42 structural checks, 150/150 leakage checks. |
| Processed modelling data | Accepted | Six region files were handed to the modelling stage. |

# 9. Next-Stage Work Allocation Before 10 September

| ID | Next-stage task | Owner | Support | Priority | Evidence for 10 Sep |
| --- | --- | --- | --- | --- | --- |
| M1 | Create chronological training/validation/test partitions without random shuffling. | Suraj | Ashish | High | Split definition + row counts by period. |
| M2 | Implement seasonal-naïve baseline per region and document forecast horizon/benchmark logic. | Ashish | Suraj | High | Baseline predictions + initial metrics. |
| M3 | Maintain acquisition refresh / correction-awareness and ensure no future actuals enter modelling inputs. | Sudip | Ashish | Medium | Data-cutoff note + source refresh checklist. |
| M4 | Prepare verification/evaluation framework: MAE, RMSE, percentage error metric and bias; actual-vs-predicted evidence. | Bishal | Ashish | High | Evaluation template + verification plots. |
| M5 | Define acceptance criteria for moving from seasonal-naive to statistical/ML model comparison. | All | — | Medium | Modelling decision table. |

# 10. Next Meeting — 10 September 2026

| Field | Detail |
| --- | --- |
| Date | Thursday, 10 September 2026 |
| Time | To be confirmed by the group |
| Stage | WP3 / Modelling and Forecasting — first baseline implementation review |
| Primary focus | Chronological data split, seasonal-naïve baseline by region, first forecast/evaluation outputs, and confirmation of the statistical/ML modelling sequence. |
| Required evidence | Training/validation/test split summary, baseline prediction files, initial MAE/RMSE/percentage-error/bias results, and verification plots. |