# Meeting 3 — WP2 Preprocessing Implementation Review

| Date | Sunday, 30 August 2026 |
| --- | --- |
| Time | 9:00 PM – 11:00 PM (2 hours) |
| Location / method | Online — Zoom, shared repository and preprocessing outputs |
| Chair | Sudip Lamichhane |
| Minutes | Bishal Dahal |
| Attendees | All four members present |
| Work package | WP2 — EDA, Data Quality, Cleaning, Preprocessing and Feature Engineering |
| Purpose | Review the first integrated preprocessing implementation, identify defects/data-quality issues, agree corrections and define the evidence required before modelling handoff. |
| Next meeting | 3 September 2026, 11:30 AM – 1:30 PM after class |

## 1. Evidence reviewed

The group reviewed pipeline-generated evidence rather than manual spreadsheet inspection. The audit covered approximately 2.8 million source demand rows across six modelling regions. NEM regions were uniform five-minute histories; WA contained genuine 30-minute and 5-minute regimes plus a cutover gap. The review concentrated on whether time meaning was preserved before feature engineering.

| Check | Evidence | Decision |
| --- | --- | --- |
| Regional coverage | Five NEM regions complete; WA mixed 30/5-minute source regimes. | Accept with explicit WA treatment. |
| Duplicates | No duplicate timestamp-region keys in reviewed raw demand. | Recheck in preprocessing anyway. |
| WA cutover | Legacy 30 minutes then modern 5-minute source behaviour. | Preserve source evidence; harmonise downstream only. |
| WA long gap | One 8.5-hour gap corresponding to 16 half-hour intervals. | Do not fabricate values; materialise missing half-hours as NaN. |
| Common resolution | 30-minute modelling target. | Aggregate 5-minute MW by mean, never sum as energy. |
| NEM interval labels | Source timestamps are interval-ending. | Correct resampling alignment before acceptance. |
| Weather | BOM outputs were not usable as valid weather evidence. | Treat as a blocker/source issue; do not fabricate weather values. |
| Outliers | Real demand contains fat tails and source-specific anomalies. | Flag for review rather than blanket-delete. |

## 2. Defects and corrections assigned

| ID | Required correction | Owner | Acceptance evidence for next meeting |
| --- | --- | --- | --- |
| D1 | Correct NEM 30-minute interval-ending aggregation and regenerate six datasets. | Suraj | Before/after resampling check and regenerated outputs. |
| D2 | Materialise WA cutover gap; verify lag alignment after gap. | Sudip + Suraj | Gap register and time-correct lag behaviour. |
| D3 | Finalise EDA/transformation recommendations using regenerated data. | Ashish | Regional/cross-region plots and recommendation table. |
| D4 | Investigate BOM acquisition failure and validate any replacement/repair before use. | Bishal + Sudip | Source-valid weather evidence or explicit exclusion. |
| D5 | Complete forecast-safe feature design and leakage tests. | Ashish | Feature contract and injected-leak test. |
| D6 | Validate holiday joins using local civil dates and verify outputs. | Bishal | Holiday/output checks. |
| D7 | Run integrated preprocessing test suite. | All | Pass/fail test summary. |
| D8 | Freeze a modelling-ready package only after critical checks pass. | All | Audited handoff with data dictionary. |

DECISION: No modelling result would be accepted until the interval-alignment defect, WA gap handling and leakage checks were closed.