PRT661 – DATA SCIENCE PRACTICE

WP1 Individual Contribution
and Progress Report

Suraj Raut · Data Engineering Lead

| Field | Detail |
| --- | --- |
| Student | Suraj Raut |
| Student ID | S391201 |
| Role | Data Engineering Lead |
| Work package | WP1 – Stage 1 Data Acquisition |
| Individual code artefact | 01_Suraj_Raut_NEM_Historical_Acquisition.py |
| Integrated pipeline | 01_Data_Acquisition_Final_Integrated.py |
| Evidence run | Data.zip – current verified acquisition output |

# 1. Contribution overview

My Stage 1 contribution focused on building the repeatable deep-history path for the five National Electricity Market regions. In plain terms, I made sure the project could rebuild the NEM history from monthly AEMO files without manually copying files, without mistaking an HTML error page for data, and without rewriting source fields before later stages had a chance to validate them.

Contribution boundary This report records the member’s primary source workstream and the functions carried into the integrated pipeline. Shared CLI, directories, source contract, final integration and cross-source decisions are team responsibilities. The individual code module is a role-aligned reconstruction from the final integrated code and WP1 records; it is not presented as an invented historical Git snapshot.

# 2. From the initial design to the final source module

| Initial plan / requirement | How it evolved in Stage 1 |
| --- | --- |
| Assessment 1 required NEM Operational Demand for the core regions. | Implemented a monthly AEMO archive path that consolidates one source-aligned file per NEM region. |
| Raw lineage had to be preserved. | Provider columns and timestamp text remain in the output; timestamps are parsed internally only for validation, sorting and duplicate control. |
| Current history should not depend on stitching live dispatch onto the tail. | The current AEMO monthly archive was verified to extend through the active month, so the deep-history source stands alone. |
| Acquisition needed to be rerunnable. | One requests session is reused across many monthly files and malformed HTML responses are detected before pandas parsing. |

# 3. Work completed

## 3.1 Non-technical explanation

Download the monthly AEMO PRICE_AND_DEMAND files for NSW1, QLD1, VIC1, SA1 and TAS1.

Check that the response is real tabular data before accepting it as evidence.

Combine months by region, remove duplicate timestamps deterministically and keep the original provider fields.

Write one consolidated history file per NEM region so later stages do not have to manage dozens of monthly files.

Keep acquisition at the native five-minute source resolution; do not perform the later 30-minute modelling conversion here.

## 3.2 Technical code responsibility

The accompanying 01_Suraj_Raut_NEM_Historical_Acquisition.py isolates this workstream from the final integrated acquisition file so the source logic can be read and tested independently before merge.

# 4. Evidence from the current verified acquisition output

| Evidence | Current verified result | What it demonstrates |
| --- | --- | --- |
| NSW1 | 494,496 rows; 0 duplicate timestamps | Deep-history file reaches 2026-09-14 00:00:00 at native five-minute spacing. |
| QLD1 | 494,496 rows; 0 duplicate timestamps | Deep-history file reaches 2026-09-14 00:00:00 at native five-minute spacing. |
| VIC1 | 494,496 rows; 0 duplicate timestamps | Deep-history file reaches 2026-09-14 00:00:00 at native five-minute spacing. |
| SA1 | 494,496 rows; 0 duplicate timestamps | Deep-history file reaches 2026-09-14 00:00:00 at native five-minute spacing. |
| TAS1 | 494,496 rows; 0 duplicate timestamps | Deep-history file reaches 2026-09-14 00:00:00 at native five-minute spacing. |

# 5. Collaboration and integration

| With / interface | How the work connected |
| --- | --- |
| Sudip – WA source module | Kept WA as a separate source path instead of forcing WEM into NEM archive assumptions. |
| Ashish – dashboard module | Confirmed live dashboard snapshots are a separate source family, not a history stitch. |
| Bishal – validation/weather | Independent output checks helped distinguish source failure from parsing/format issues. |
| Dan6 integration | Shared output folder and failure-isolation rules allow the NEM archive to be retried independently. |

# 6. Technical decisions and limitations

The final source module is intentionally conservative: it preserves what the provider published, adds provenance only where needed to disambiguate source meaning, and avoids performing later-stage analytical transformations inside acquisition. Where the original proposal could not be implemented reproducibly, the limitation is documented rather than hidden.

# 7. Status at Stage 1 close-out

INDIVIDUAL WP1 STATUS: INTEGRATED The assigned acquisition workstream is represented in the final Stage 1 pipeline and its outputs are present in the verified Data.zip. Remaining analytical transformations belong to later stages, not this module.

# 8. Professional reflection

The main lesson from this workstream was that a download can fail semantically even when the HTTP request itself succeeds. Checking content and preserving the provider representation made the later pipeline easier to audit. It also reinforced why source acquisition and analytical resampling should remain separate responsibilities.