PRT661 – DATA SCIENCE PRACTICE

Individual WP2 Completion Report

Bishal Dahal  ·  Verification & Dashboard Lead

Dan6: Theme 2  |  Australian Electricity Demand Forecasting  |  Status at 6 September 2026

| Field | Detail |
| --- | --- |
| Student | Bishal Dahal |
| Student ID | S388095 |
| Group | Dan6: Theme 2 |
| Project role | Verification & Dashboard Lead |
| WP2 workstream | WS4 – Validation, weather, calendar and evidence |
| WP2 status | Completed for assigned core scope on 6 September 2026 |

# 1. Role and WP2 completion overview

Bishal's WP2 responsibility was to independently verify the preprocessing outputs and ensure that the evidence shown in Assessment 2 matched the actual files generated by the pipeline. His work covered public-holiday/calendar validation, weather-source diagnosis, output verification, preprocessing audit checks and the final EDA evidence set.

## 1.1 Continuity from WP1 data acquisition

During WP1, Bishal owned BOM/public-holiday acquisition and output validation. His end-to-end validation run exposed the integration stall that had left dispatch/pre-dispatch folders empty, demonstrating why a successful download log is not sufficient evidence of a usable dataset. He also documented the NT scope change and maintained the meeting/evidence record.

# 2. WP2 work completed

## Public-holiday and calendar validation

Validated all six state calendars and changed the join key to local_date rather than the raw market-clock date. This avoids mislabelling holiday-boundary intervals under daylight-saving differences and South Australia's half-hour civil offset.

## Weather-source verification

Inspected every BOM file before allowing weather into modelling. All 21 current files were identified as unusable HTML/ZIP-handling artefacts rather than weather observations. The acquisition path was corrected to use the zipped-data endpoint with extraction and content checks; because the current environment cannot reach BOM, the re-download remains externally blocked and weather stays explicitly unavailable.

## Processed-output verification

Implemented seven structural checks per region and verified all six processed datasets. The accepted run recorded 42/42 PASS across chronological ordering, duplicate timestamps, uniform 30-minute grid, target presence, modal daily structure, holiday join and explicit weather-unavailable handling.

## EDA evidence and audit

Generated/reviewed the 57-figure evidence set: 9 figures per region across 6 regions plus 3 cross-region comparisons. Maintained the preprocessing audit and ensured flagged issues were visible rather than removed from the documentation.

## Test evidence

Coordinated the final integrated test run. The accepted WP2 package records 26/26 preprocessing tests passing, together with the output and leakage checks used for acceptance on 6 September.

# 3. Code/functions owned or directly contributed

| Function / code area | Purpose |
| --- | --- |
| check_bom_weather() | Classifies weather files as CSV, HTML, ZIP or unrecognised |
| load_weather() | Refuses to silently create weather values when files are invalid |
| validate_holidays() | Checks state-calendar coverage by region |
| join_holidays() | Joins on local_date |
| verify_processed_outputs() | Runs 7 structural checks per region |
| generate_quality_figures() | Creates the 57 EDA/evidence figures |
| audit output review | Cross-checks stage owner, row counts and actions in preprocessing_audit.csv |

# 4. Technical issues, investigation and resolution

| Issue identified | Investigation / resolution |
| --- | --- |
| BOM files looked like CSVs but were not data | Bishal challenged the initial 'download succeeded' assumption and showed that 21/21 files were HTML pages or ZIP-handling artefacts. He corrected the diagnosis when the earlier cookie/session explanation was not supported by the saved responses. |
| Holiday joins used the wrong date basis | Using market-clock date can assign boundary intervals to the wrong civil day. Bishal moved the join to local_date and validated the state-specific outputs. |
| Verification must be independent | Bishal rechecked duplicates, output structure and feature availability even when upstream workstreams had already reported success. This independent review helped the group accept the final dataset with explicit known limitations rather than hidden assumptions. |

# 5. Team collaboration

| Team member | How the work connected |
| --- | --- |
| Suraj Raut | Reviewed processed-grid structure and used Suraj’s timestamp conventions to validate local-date joins. |
| Sudip Lamichhane | Worked with Sudip on the weather acquisition remediation and on interpreting WA/source-quality exceptions before declaring output issues. |
| Ashish Shrestha | Cross-reviewed EDA evidence and processed feature availability; confirmed that invalid weather must not be silently used as a forecasting predictor. |

# 6. Contribution recorded across meetings

| Meeting | Contribution / progress demonstrated |
| --- | --- |
| 23 Aug 2026 | Presented repeatable acquisition validation, helped expose the pipeline stall, and was allocated WP2 verification/evidence plus weather/calendar responsibility. |
| 30 Aug 2026, 9:00–11:00 PM | Reported that calendar processing was usable but BOM weather was blocked. Presented output verification and EDA evidence and challenged any attempt to treat HTML files as valid weather observations. |
| 3 Sep 2026, 11:30 AM–1:30 PM after class | Confirmed all six state calendars, 42/42 structural checks and 26/26 test-suite results. The group accepted weather as an external dependency rather than a core pipeline error and froze the non-weather processed dataset for modelling. |

# 7. Evidence supporting this individual contribution

| Evidence artefact | What it demonstrates |
| --- | --- |
| eda/weather_status.csv | 21/21 current weather files diagnosed as unusable |
| docs/WEATHER_STATUS.md | Corrected root-cause and remediation record |
| eda/holiday_validation.csv | All six regional calendars validated |
| eda/output_verification.csv | 42/42 structural checks PASS |
| eda/regional/ and cross_region_*.png | 57 real-data figures |
| processed/preprocessing_audit.csv | 60-row transformation/audit trail |
| processed/test_summary.csv | 26/26 tests PASS |
| code/01_Data_Acquisition_final.py | Weather endpoint/extraction/content-validation remediation |

Evidence note: Repository-relative paths are used because the supplied WP2 package contains the technical artefacts but does not contain verified commit hashes. No commit IDs or Jira references have been invented.

# 8. Status at WP2 close-out – 6 September 2026

WP2 assigned scope complete as of 6 September 2026. Verification, calendar/holiday processing, audit/evidence and final output checks are complete. Weather-source code remediation is complete, but re-download validation remains an external dependency; therefore weather fields are intentionally unavailable in the accepted dataset.

INDIVIDUAL WP2 COMPLETION DECISION: ACCEPTED The assigned workstream has produced the evidence required for the modelling-ready handoff. Known external/source limitations remain documented rather than hidden or fabricated.

# 9. Next-stage responsibility

Move to WP3 verification: prepare the evaluation framework (MAE, RMSE, percentage error and bias), actual-vs-predicted evidence, and dashboard-ready validation outputs once baseline forecasts are produced.

# 10. Professional reflection

WP2 reinforced that verification is not the last cosmetic step in a pipeline. The most valuable findings came from checking things that had already been marked successful: dispatch folders that were empty, weather files that were HTML, and calendar joins that used the wrong day boundary. Independent checks made the final handoff more credible because limitations remained visible instead of being patched over.