# Meeting 1 — Data Acquisition Planning and Source Investigation

| Date | Tuesday, 19 August 2026 |
| --- | --- |
| Time | 11:00 AM – 12:30 PM (1 hour 30 minutes) |
| Location / method | Danala campus, study room (after class) |
| Chair | Sudip Lamichhane |
| Minutes | Ashish Shrestha |
| Attendees | Ashish Shrestha (S388084); Bishal Dahal (S388095); Sudip Lamichhane (S388085); Suraj Raut (S391201) — all present |
| Apologies | None |
| Purpose | Plan the shared data-acquisition pipeline, test the source assumptions from Assessment 1, identify risks early, and agree collaborative development responsibilities. |
| Next meeting | 23 August 2026, 7:30–9:30 PM |

## 1. Why the team met

The team deliberately investigated the real provider systems before finalising code. Each member checked the source aligned with their Assessment 1 role so that the acquisition design would be based on actual publication behaviour rather than assumptions. This source-first review exposed several issues that materially changed the pipeline architecture.

## 2. Source findings

| # | Finding | Raised by | Why it mattered |
| --- | --- | --- | --- |
| 1 | The main AEMO NEM feed covers NSW1, QLD1, VIC1, SA1 and TAS1, but not WA or NT. | Suraj | WA and NT could not be treated as ordinary NEM regions. |
| 2 | AEMO dispatch and pre-dispatch views contain mixed ACTUAL/FORECAST rows and overlapping periods. | Ashish | Merging them would obscure what is observed versus forecast and create leakage risk. |
| 3 | WA is a separate electricity market with different sites and file structures. | Sudip | WA required a separate acquisition path. |
| 4 | WA history spans different legacy/current sources rather than one uniform file family. | Sudip | Source precedence and traceability had to be explicit. |
| 5 | WA legacy history is 30 minutes while the modern regime is 5-minute. | Sudip | Native interval evidence had to be preserved for later harmonisation. |
| 6 | A reproducible automated bulk NT historical-demand path was not available; the available route involved a manual request. | Bishal | A manual one-off file would conflict with the project goal of a repeatable acquisition pipeline. |

## 3. Decisions

DECISION: NT operational demand would not be included unless a reproducible automated path could be established. The scope change would be documented rather than hidden.

DECISION: WA would use its own acquisition module, and native 30-minute/5-minute source spacing would be preserved, not upsampled during acquisition.

DECISION: Dispatch and pre-dispatch would be stored separately with PERIODTYPE retained; AEMO forecasts would be used as an external benchmark rather than a model predictor.

DECISION: Raw provider columns/timestamp meaning would be preserved as far as practical. Cleaning and analytical transformation would occur later.

DECISION: A repeatable validation step would report coverage, duplicates, gaps and source-frequency changes instead of treating a successful HTTP request as proof of valid data.

## 4. Initial work split

| Member | Assessment 1 role | WP1 responsibility |
| --- | --- | --- |
| Suraj Raut | Data Engineering Lead | NEM historical archive for the five NEM regions; shared schema/helper design. |
| Sudip Lamichhane | Data Acquisition & Correction Handling Lead | WA/WEM acquisition across source regimes; source precedence and 2026 Market Requirements. |
| Ashish Shrestha | Forecasting Lead | AEMO dispatch/pre-dispatch snapshots and ACTUAL/FORECAST separation. |
| Bishal Dahal | Verification & Dashboard Lead | Weather/holiday acquisition and repeatable output validation. |
| All | Collaborative integration | Repository structure, shared settings, common execution and integration review. |

## 5. Action register

| ID | Action | Owner | Due / outcome |
| --- | --- | --- | --- |
| A1 | Create repository, shared branch’s/readme/project structure. | Ashish | Same day / taken forward to WP1 integration. |
| A2 | Freeze common schema/settings. | Suraj | Before module development. |
| A3 | Document source issues and scope changes. | Bishal | Before 23 Aug review. |
| A4 | Confirm NEM current-month coverage. | Suraj | 23 Aug. |
| A5 | Resolve WA source route and 2022/legacy history. | Sudip | 23 Aug. |
| A6 | Confirm dispatch/pre-dispatch PERIODTYPE behaviour. | Ashish | 23 Aug. |
| A7 | Prepare acquisition validation logic. | Bishal | 23 Aug. |
| A8 | Bring source-specific modules for team integration. | All | 23 Aug. |

Later closure for continuity. The final WP1 implementation removed NT from the automated acquisition scope entirely and later replaced the original BOM weather path with Open-Meteo ERA5 historical reanalysis plus ECMWF IFS HRES seven-day forecast weather. Those later changes are documented in subsequent meetings rather than being retroactively treated as decisions made on 19 August.