PRT661 – Data Science Practice

Australian Electricity Demand Forecasting using Machine Learning and Time Series Analytics

Dan6: Theme 2 | Meeting Minutes 3

| Field | Detail |
| --- | --- |
| Date | Sunday, 30 August 2026 |
| Time | 9:00 PM – 11:00 PM (2 hours) |
| Location / method | Online — Zoom, shared Git repository and preprocessing outputs |
| Chair | Sudip Lamichhane |
| Minutes recorded by | Bishal Dahal |
| Attendees | Ashish Shrestha (S388084); Bishal Dahal (S388095); Sudip Lamichhane (S388085); Suraj Raut (S391201) |
| Apologies | None recorded |
| Work package | WP2 — EDA, Data Quality, Cleaning, Preprocessing and Feature Engineering |
| Meeting purpose | Review the first integrated preprocessing implementation, identify defects and unresolved data-quality issues, agree the final EDA/feature-engineering work, and define the evidence required to freeze a clean processed dataset at the 6 September review. |

# 1. Agenda and Intended Outcomes

Review progress from the 23 August WP2 allocation and confirm what each workstream has implemented.

Inspect schema, timestamp, duplicate, gap, missing-value and source-resolution checks across all six modelling regions.

Confirm the common 30-minute modelling grid and verify that MW demand is aggregated correctly rather than summed.

Review forecasting-oriented EDA, Gaussian/log diagnostics, outlier flags and cross-region comparisons.

Review public-holiday/calendar integration and the current BOM weather problem without fabricating weather values.

Review lag, rolling and temporal feature engineering and explicitly test for forecast-time leakage.

Identify defects that must be corrected before the dataset can be accepted for modelling on 6 September.

# 2. Review of Progress Since 23 August

| ID | Action / workstream | Owner | Status | Evidence / outcome |
| --- | --- | --- | --- | --- |
| P1 | Core raw→interim engineering: schemas, timestamps, duplicates and regional consistency. | Suraj | Advanced | Common regional structure implemented; preprocessing-level checks are in place. |
| P2 | WA cutover, source interval, gap interpretation and provenance. | Sudip | Advanced | 30-minute legacy and 5-minute modern regimes preserved; source-aware gap logic implemented. |
| P3 | Forecast-oriented EDA, distribution/log diagnostics and feature specification. | Ashish | In progress | Regional diagnostics produced; transformation recommendations still under review. |
| P4 | Validation audit, public holidays, weather verification and end-to-end evidence. | Bishal | In progress / blocker | Calendar logic usable; BOM files found unusable and retained as an explicit blocker. |
| P5 | 30-minute common modelling frequency. | Suraj + Sudip | Decision implemented | 5-minute MW observations downsampled by mean; 30-minute WA history retained. |
| P6 | Lag/rolling features and leakage rules. | Ashish | Working implementation | Shift-safe lag and rolling design implemented; final validation still required. |
| P7 | Integrate four workstreams into one reproducible preprocessing pipeline. | All | Working integration | One preprocessing entry point now produces audit, EDA, interim and processed outputs. |

# 3. Data Quality and Engineering Evidence Reviewed

The group reviewed pipeline-generated evidence rather than relying on spreadsheet inspection. The raw audit covered 2,812,112 demand rows across six modelling regions. Five NEM regions each contained 494,208 five-minute rows with complete timestamp coverage; WA contained 341,072 rows across genuine 30-minute and 5-minute source regimes, with 16 missing intervals recorded around the market-system cutover.

| Check | Evidence discussed | Meeting decision |
| --- | --- | --- |
| Regional coverage | 2,812,112 raw rows; five NEM regions complete at 5-minute; WA mixed 30/5-minute and 99.9953% complete. | Accepted as the input audit; WA requires explicit gap treatment. |
| Duplicates | Zero duplicate timestamp-region keys in all six regions. | Still rechecked in preprocessing; upstream deduplication is not blindly trusted. |
| WA cutover | 30,608 legacy 30-minute rows to 30 Sep 2023; 310,464 modern 5-minute rows from 1 Oct 2023. | Retain native source evidence and harmonise only downstream. |
| WA gap | One 8.5-hour gap at cutover, equivalent to 16 half-hour intervals. | Do not interpolate; materialise explicit NaN rows so row-based lags remain time-aligned. |
| Common resolution | 30 minutes. | Use mean for MW demand levels; never sum six MW readings as if they were MWh. |

# 4. Issues Found During Integration — Genuine Corrections Required

Issue 1 — Half-hour aggregation alignment defect Suraj demonstrated that the first implementation used pandas default left-closed bins even though NEM timestamps are interval-ending. On NSW1 this produced a mean absolute difference of 172.78 MW per half hour and affected most buckets. The group treated this as a critical preprocessing defect, not a cosmetic difference. Decision: use right-closed/right-labelled bins for interval-ending NEM sources and regenerate all processed datasets.

Issue 2 — WA continuous-grid discontinuity The 16 missing WA half-hours were absent rows, not NaN rows. Ashish pointed out that row-based shift(48) would therefore no longer equal 24 hours after the gap. Sudip confirmed the gap is genuine and exceeds the short-gap threshold. Decision: insert the 16 missing half-hour rows as explicit NaN observations, preserve the gap flag, and exclude affected rows/windows at fit time rather than invent demand.

Issue 3 — Distribution write-up mislabelling Ashish identified that an earlier written summary had labelled residual skew values as raw skew values even though the underlying CSV was correct. SA1 exposed the mismatch most clearly. Decision: re-derive all transformation recommendations directly from the audited CSV and never copy statistics manually into the final report.

Issue 4 — BOM weather files were not valid CSV data Bishal found that all 21 weather files were HTML pages saved with .csv names. The group agreed weather must not be silently imputed. Sudip and Bishal will correct the acquisition path, validate content before writing and re-run where BOM is reachable. Until then, weather fields remain explicitly unavailable.

# 5. Outlier, Gaussian and EDA Review

The team rejected a blanket “outlier = delete” rule. Electricity demand extremes may be the operational events the forecasting system needs to learn. The pipeline currently flags 1,598 observations: 1,168 non-positive values, 7 isolated extremes and 423 sustained extreme events; none were deleted. SA1 low/negative observations remain flagged for source-level verification rather than being automatically removed.

| Area | Agreed approach | Lead |
| --- | --- | --- |
| Outlier policy | Flag first; use robust/IQR and local temporal context; retain genuine sustained events. | Ashish + Bishal |
| Normality | Histograms, Q-Q, skewness, kurtosis and formal tests are diagnostic only. | Ashish |
| Transform decision | Prefer raw unless a transformation materially improves skew and is useful to the intended model. | Ashish |
| EDA scope | Historical trend, 30-min daily profile, DOW, weekday/weekend, monthly/seasonal, distribution, ramp, holidays and flagged points per region plus cross-region comparisons. | Ashish + Bishal |

# 6. Feature Engineering and Forecast-Time Leakage Controls

| Feature group | Implementation | Quality / leakage rule |
| --- | --- | --- |
| Temporal | half_hour_index, hour, day_of_week, month, quarter, season, is_weekend, is_public_holiday | Derived from the appropriate market/local-date representation. |
| Demand lags | lag_1, lag_2, lag_48, lag_96, lag_336 | Every lag must reference an earlier timestamp. |
| Rolling | 3h/6h/24h means; 24h std/min/max; recent ramp | All rolling calculations must use shift(1) before aggregation. |
| Benchmark data | AEMO pre-dispatch and WA Market Requirements remain separate | Never merge them into target predictors without explicit later justification. |
| Validation rule | Predictor at t must have been available before the forecast for t | Explicit leakage tests required before WP2 acceptance. |

# 7. Team Collaboration During the Meeting

The main corrections were resolved collaboratively rather than within isolated individual tasks. Suraj identified the interval-ending aggregation problem; Sudip checked whether the same rule could be applied across WA source regimes; Ashish tested the effect on lag/feature alignment; and Bishal added the correction to the validation evidence so the regenerated outputs could be checked independently. A similar sequence occurred with the WA cutover gap and the BOM weather problem: source behaviour was separated from preprocessing behaviour before any fix was accepted.

| Member | Primary contribution reviewed | Collaboration / cross-review |
| --- | --- | --- |
| Suraj Raut | Schema/timestamp engineering, 30-minute harmonisation, aggregation correction, raw→interim reproducibility. | Cross-checks WA source rules with Sudip; provides clean engineered base to Ashish. |
| Sudip Lamichhane | WA cutover, gap interpretation, missing-value rules, provenance and outlier/source context. | Verifies engineering assumptions against source regimes and supports BOM acquisition remediation. |
| Ashish Shrestha | Forecast-readiness, EDA interpretation, transformation recommendation, lag/rolling design and leakage rules. | Tests whether engineering choices preserve chronological forecasting meaning. |
| Bishal Dahal | Output validation, calendar/holiday checks, weather diagnosis, audit evidence and final acceptance tests. | Independently checks outputs and records blockers rather than hiding them. |

# 8. Progress Snapshot at Close of 30 August

| Work area | Status | Close-of-meeting assessment |
| --- | --- | --- |
| Data acquisition / raw foundation | Completed | Accepted on 23 August and frozen as source evidence. |
| Core preprocessing | Advanced — correction required | Working pipeline exists; aggregation alignment fix must be applied and outputs regenerated. |
| WA quality handling | Advanced | Cutover/source rules agreed; one long gap remains explicit and must stay non-imputed. |
| EDA / distributions | Advanced — finalisation required | Core diagnostics exist; final figure set and corrected transformation table due 6 Sep. |
| Calendar / holidays | Usable | State-specific logic accepted; final local_date join verification due 6 Sep. |
| Weather | External blocker | Acquisition defect identified; no weather values accepted until re-download is verified. |
| Feature engineering | Working | Lags/rolling/temporal features implemented; leakage test evidence due 6 Sep. |
| Processed modelling dataset | Provisional | Must be regenerated and validated after corrections before handoff. |

# 9. Action Register — Due for 6 September Acceptance Review

| ID | Action | Owner | Support | Priority | Status | Evidence due |
| --- | --- | --- | --- | --- | --- | --- |
| D1 | Regenerate all six half-hourly processed datasets using correct interval-ending aggregation. | Suraj | Sudip | High | In progress | Updated interim/processed files; aggregation check. |
| D2 | Materialise the WA cutover gap on a continuous grid; verify lag_48 remains exactly 24 hours. | Sudip | Suraj + Ashish | High | In progress | gap_register.csv; continuous-grid test. |
| D3 | Finalise 57-region/cross-region EDA outputs and corrected transformation recommendations. | Ashish | Bishal | High | In progress | EDA figures; transformation_recommendation.csv. |
| D4 | Correct BOM download logic and validate source content; if external access remains unavailable, document and exclude weather cleanly. | Bishal | Sudip | High | Blocked / remediation | WEATHER_STATUS.md; weather_status.csv. |
| D5 | Complete lags/rolling/temporal features and run explicit leakage tests, including an injected-failure test. | Ashish | Suraj + Bishal | High | In progress | leakage_tests.csv; feature dictionary. |
| D6 | Validate state-specific holiday joins against local_date and verify all processed output schemas. | Bishal | Suraj | High | In progress | holiday_validation.csv; output verification. |
| D7 | Run the complete test suite and end-to-end pipeline after all corrections. | All | — | High | Pending final run | test_summary.csv; reproducible run log. |
| D8 | Freeze the modelling-ready data package only if all critical structural/leakage checks pass. | All | Bishal coordinates | High | Pending | processed datasets; preprocessing_audit.csv; acceptance decision. |

# 10. Next Meeting

| Field | Detail |
| --- | --- |
| Date | Sunday, 6 September 2026 |
| Time | 11:30 AM – 1:30 PM — after class |
| Primary focus | WP2 final acceptance: final EDA, feature engineering, processed datasets, audit, leakage checks and validation of all flagged data-quality points. |
| Expected outcome | Freeze a clean, reproducible processed dataset for the next modelling stage |