PRT661 – DATA SCIENCE PRACTICE

Individual WP2 Completion Report

Suraj Raut  ·  Data Engineering Lead

Dan6: Theme 2  |  Australian Electricity Demand Forecasting  |  Status at 6 September 2026

| Field | Detail |
| --- | --- |
| Student | Suraj Raut |
| Student ID | S391201 |
| Group | Dan6: Theme 2 |
| Project role | Data Engineering Lead |
| WP2 workstream | WS1 – Core data engineering and harmonisation |
| WP2 status | Completed for assigned core scope on 6 September 2026 |

# 1. Role and WP2 completion overview

Suraj's WP2 responsibility was to turn six differently sourced demand histories into one auditable half-hourly engineering standard without changing the meaning of the source measurements. His work covered schema/timestamp validation, duplicate and gap auditing, frequency harmonisation, continuous-grid construction, time conventions and the raw-to-interim data path.

## 1.1 Continuity from WP1 data acquisition

During WP1, Suraj owned the NEM historical archive path and the shared schema/helper design. He preserved source columns/timestamp text for verification, confirmed archive coverage through the current month, and helped reorder the integrated acquisition pipeline so time-sensitive dashboard snapshots were collected before slow static archives.

# 2. WP2 work completed

## Regional audit and schema validation

Loaded 2,812,112 source demand rows across six regions. Each NEM region contains 494,208 5-minute rows with 100% completeness; WA contains 341,072 rows across 5- and 30-minute regimes with 99.9953% completeness. Schema, chronological ordering and timestamp conventions are audited before transformation.

## Independent duplicate/gap verification

Rechecked acquisition-stage assumptions during preprocessing. Zero duplicate timestamp-region keys were found across the raw demand inputs. NEM regions contain zero missing intervals; WA contains the documented 16-interval long gap.

## 30-minute harmonisation

Implemented the Assessment 1 half-hourly target. Five-minute MW observations are aggregated by mean as a power level, not summed as if they were MWh. Legacy WA 30-minute observations remain at native frequency; no historical upsampling is performed.

## Aggregation alignment correction

Detected that the first implementation used default left-closed resampling even though NEM source timestamps are interval-ending. On NSW1 the defect caused a mean 172.78 MW half-hour difference, a maximum 1,484.78 MW difference, and more than 82,000 materially different buckets. Suraj changed NEM aggregation to right-closed/right-labelled bins and regenerated all processed datasets.

## Continuous grid and time conventions

Materialised WA's 16 missing half-hours as NaN so shift(k) still means k half-hours after the source gap. Implemented distinct source/market/UTC/local/local-date handling; NEM uses fixed AEST market time and WA fixed AWST, while calendar features use regional civil time.

# 3. Code/functions owned or directly contributed

| Function / code area | Purpose |
| --- | --- |
| load_all_demand() | Loads six demand regions with provenance |
| validate_schema() | Validates fields, dtype families and chronological ordering |
| report_duplicates()/drop_duplicates() | Runs independent duplicate checks |
| detect_resolution() | Profiles regional/monthly modal spacing |
| find_missing_intervals() | Checks completeness against expected source regime |
| harmonise_to_half_hourly() | Creates correctly aligned 30-minute demand |
| enforce_continuous_grid() | Materialises missing half-hour rows |
| resolve_timestamp_conventions() | Creates market/UTC/local/local_date representations |
| build_region_audit_table() | Produces the region-level engineering audit |

# 4. Technical issues, investigation and resolution

| Issue identified | Investigation / resolution |
| --- | --- |
| Interval-ending aggregation defect | A technically valid resample call was semantically wrong for AEMO's interval-ending timestamps. Suraj measured the impact rather than assuming the error was negligible, corrected the bin convention and regenerated every downstream table. |
| WA grid discontinuity | Leaving missing rows absent would silently corrupt lag meaning after the gap. Suraj added enforce_continuous_grid() so missing half-hours exist explicitly as NaN. |
| DST and civil-time boundaries | Building the modelling grid directly on DST-aware civil time can create 46/50-interval days. Suraj kept the modelling grid on fixed market time and derived civil/local fields separately for holidays and calendar features. |

# 5. Team collaboration

| Team member | How the work connected |
| --- | --- |
| Sudip Lamichhane | Used Sudip’s WA source semantics and provenance rules to distinguish legitimate 30-minute history from genuine missing intervals. |
| Ashish Shrestha | Responded to Ashish’s lag-alignment concern by materialising the WA gap; Ashish then verified the corrected lag semantics. |
| Bishal Dahal | Bishal independently verified the final 30-minute grid and output structure, giving an external check on the engineering workstream. |

# 6. Contribution recorded across meetings

| Meeting | Contribution / progress demonstrated |
| --- | --- |
| 23 Aug 2026 | Helped integrate acquisition into a single script and was allocated schema, timestamps, duplicates, frequency harmonisation and raw-to-interim construction for WP2. |
| 30 Aug 2026, 9:00–11:00 PM | Presented regional audit/frequency evidence and the first harmonised tables. The group identified the interval-ending alignment defect and WA grid discontinuity, which Suraj owned for correction. |
| 6 Sep 2026, 11:30 AM–1:30 PM after class | Presented regenerated half-hourly outputs after the corrected aggregation and continuous-grid fix. Confirmed 82,368 rows per region, zero duplicate timestamps and readiness for modelling handoff. |

# 7. Evidence supporting this individual contribution

| Evidence artefact | What it demonstrates |
| --- | --- |
| processed/region_audit_table.csv | 6-region source coverage/frequency/clock audit |
| eda/schema_validation.csv | Schema checks |
| eda/duplicate_report.csv | 0 duplicates across 2,812,112 source rows |
| eda/gap_report.csv | NEM 0 gaps; WA 16 missing intervals |
| interim/demand_<REGION>.csv | Six harmonised half-hourly interim tables |
| processed/modelling_<REGION>.csv | Six continuous processed grids, 82,368 rows each |
| processed/preprocessing_audit.csv | Stages 01, 02, 05 and 05b owned by Suraj |
| processed/test_summary.csv | Eight WS1 tests included in 26/26 passing suite |

Evidence note: Repository-relative paths are used because the supplied WP2 package contains the technical artefacts but does not contain verified commit hashes. No commit IDs or Jira references have been invented.

# 8. Status at WP2 close-out – 6 September 2026

WP2 assigned scope complete as of 6 September 2026. Schema/timestamp engineering, duplicate/gap audit, half-hourly harmonisation, continuous-grid construction and time handling were accepted. The processed core demand layer is frozen for the next modelling stage.

INDIVIDUAL WP2 COMPLETION DECISION: ACCEPTED The assigned workstream has produced the evidence required for the modelling-ready handoff. Known external/source limitations remain documented rather than hidden or fabricated.

# 9. Next-stage responsibility

Support WP3 by creating reproducible chronological train/validation/test partitions and ensuring each model consumes the same accepted half-hourly grid, feature availability rules and data cutoff.

# 10. Professional reflection

WP2 showed that data engineering errors are often semantic rather than syntactic. The first resampling implementation ran without error, produced plausible values and would have passed a superficial check, yet it was aligned to the wrong interval boundary. Measuring its effect before correcting it reinforced the importance of validating transformations against the meaning of the source timestamp, not merely whether the code executes.

Prepared as the completed WP2 technical contribution record for Suraj Raut (S391201).