Dan6: Theme 2

Individual Progress Report — WP1 Data Acquisition

Suraj Raut  ·  Data Engineering Lead

| Field | Detail |
| --- | --- |
| Student | Suraj Raut |
| Student ID | S391201 |
| Unit | PRT661 – Data Science Practice, Assessment 2 |
| Group | Dan6: Theme 2 |
| Work package | WP1 – Data Acquisition |
| Module owned | nem_archive.py |
| Source system | AEMO NEM Monthly Archive |

# A. Role and module ownership

Data Engineering Lead. Module owner for nem_archive.py — Deep historical demand for the five NEM regions — one archive file per region.

The acquisition pipeline was deliberately split by source rather than by task. Each member owned one source module end to end, and the integrator holds no source-specific logic. This keeps ownership clear and means two members can work on different sources without conflicting.

# B. WP1 responsibilities

- Retrieve the AEMO NEM historical monthly archive files

- Build one consolidated archive file per NEM region

- Reuse a single requests session across the bulk download

- Detect HTML and error responses before parsing

- Preserve provider column names and raw timestamp text

# C. Contribution at the 19 August meeting

Source investigation for the NEM archive path, and the question of whether the archive alone could supply the full history.

# D. Design decisions taken and why

| Decision | Reasoning |
| --- | --- |
| Session reuse across all monthly requests | This is the bulk-download path — roughly 57 months × 5 regions. Opening a connection per file is wasteful and more likely to be rate-limited. |
| HTML/error detection before parsing | AEMO returns HTTP 200 with an HTML body for a missing month. Parsing without the check produces a pandas error far from the actual cause. |
| Provider columns and timestamp text preserved as published | Normalisation belongs in WP2. Converting during acquisition would destroy the evidence needed to establish the source convention later. |

# E. Technical issues encountered

Issues that arose in this module during WP1. Section F records how the cause was established in each case, and section G the resolution adopted.

- E.1  Could the archive alone cover the full period, or would dispatch need stitching onto the end?

- E.2  A missing month returns HTTP 200 with an HTML body, so raise_for_status() does not fire.

F. Investigation performed

| Issue | How the cause was established |
| --- | --- |
| Could the archive alone cover the full period, or would dispatch need stitching onto the end? | Ran a trial NSW1 pull across the whole intended window and inspected the tail and the interval spacing. |
| A missing month returns HTTP 200 with an HTML body, so raise_for_status() does not fire. | Inspected the response body for a month known to be unavailable. |

# G. Decision taken

| Issue | Resolution |
| --- | --- |
| Could the archive alone cover the full period, or would dispatch need stitching onto the end? | The archive reaches the current date with no missing intervals. Decision: the NEM archive stands alone as the history source for the five NEM regions; no stitching. |
| A missing month returns HTTP 200 with an HTML body, so raise_for_status() does not fire. | Added an explicit content check before parsing, so the failure is named at the point it happens. |

# H. Contribution at the 23 August meeting

| Minute reference | Contribution |
| --- | --- |
| §2.1 — NEM five-region limit (Issue 1) RESOLVED | Reported that the archive reaches the current date on its own, removing a design question left open on 19 August. A trial pull for NSW1 returned a complete five-minute series from 1 January 2022 with no missing intervals, so dispatch does not need to be stitched onto the end of the history. WA is handled by its own module, so the five-region limit no longer constrains the design. |
| §3.3 Fix 2 — pipeline reordering | After Sudip traced the silent stall, proposed and implemented reordering so the dashboard step runs first. The dashboard is the only time-sensitive source: a missed snapshot is gone, whereas the archives are static and can be retried at any time. It should not sit behind the slowest step. |
| §4 — folder structure confirmed | Contributed to agreeing the final output layout once the merge was complete, including that the pipeline creates every folder itself rather than requiring them to be made by hand. |

# I. Collaboration with other members

Peer review pairs agreed on 19 August: Suraj with Sudip, Ashish with Bishal. All four members pushed a branch and opened a pull request before the 23 August session, so integration started from reviewed code.

# J. Evidence table

| Artefact | Result |
| --- | --- |
| price_and_demand_NSW1.csv | 494,208 rows, 5 columns, 0 duplicate timestamps |
| price_and_demand_QLD1.csv | 494,208 rows, 5 columns, 0 duplicate timestamps |
| price_and_demand_VIC1.csv | 494,208 rows, 5 columns, 0 duplicate timestamps |
| price_and_demand_SA1.csv | 494,208 rows, 5 columns, 0 duplicate timestamps |
| price_and_demand_TAS1.csv | 494,208 rows, 5 columns, 0 duplicate timestamps |
| Module | code/nem_archive.py — fetch_price_and_demand() |
| Coverage confirmed | 2022-01-01 00:05 to current, uniform 5-minute |

# K. Status

| Item | Status |
| --- | --- |
| Retrieve the AEMO NEM historical monthly archive files | Complete |
| Build one consolidated archive file per NEM region | Complete |
| Reuse a single requests session across the bulk download | Complete |
| Detect HTML and error responses before parsing | Complete |
| Preserve provider column names and raw timestamp text | Complete |

# L. Next task

- Own WP2 workstream 1 — schema validation, timestamp conventions, duplicates, gap detection and frequency harmonisation.