# Meeting 4 — WP2 Acceptance Review and Modelling Handoff

| Date | Thursday, 3 September 2026 |
| --- | --- |
| Time | 11:30 AM – 1:30 PM (2 hours), after class |
| Location / method | In person — shared repository, processed outputs and validation reports reviewed together |
| Chair | Sudip Lamichhane |
| Minutes | Suraj Raut |
| Attendees | All four members present |
| Work package | WP2 close-out of the core processed dataset; handoff to modelling |
| Purpose | Confirm corrections raised on 30 August, review remaining flagged source issues, accept the clean core modelling dataset and define WP3 modelling work. |
| Next meeting | 10 September 2026, 8:00–10:00 PM |

## 1. Review of 30 August corrections

| Action | Status | Evidence / outcome |
| --- | --- | --- |
| Correct interval-ending aggregation | Completed | Right-closed/right-labelled NEM aggregation; datasets regenerated. |
| Materialise WA gap and verify lags | Completed | 16 missing half-hours represented explicitly; no broad interpolation. |
| Finalise EDA/transformation analysis | Completed | Regional and cross-region analytical evidence accepted. |
| Repair/replace weather acquisition | Open external-source dependency at this meeting | BOM route remained unusable; no fabricated weather values entered the accepted core table. |
| Feature/leakage tests | Completed for core feature set | Forecast-safety checks passed; injected leak detected. |
| Holiday/output validation | Completed | State calendars and structural outputs verified. |
| End-to-end preprocessing tests | Completed | Core pipeline accepted for modelling handoff. |
| Freeze modelling-ready core package | Completed | Audit/data dictionary retained with the handoff. |

## 2. Core data-quality acceptance

| Area | Accepted position |
| --- | --- |
| Six-region grid | Continuous 30-minute analytical grid for NSW1, QLD1, VIC1, SA1, TAS1 and WA. |
| WA gap | 16 half-hour gap rows remain explicit NaN and are not silently imputed. |
| Outliers | Flagged observations retained for traceability; automatic deletion avoided. |
| SA1 low/negative observations | Retained with source-quality flags; no unsupported explanation asserted. |
| Warm-up / lag availability | Warm-up rows remain visible and are excluded at model fit where required. |
| Weather at this point | Not used until a valid source could be acquired/verified. |
| Horizon safety | Modelling stage must enforce the information available at the intended forecast origin. |

## 3. WP3 work agreed

| Member | Primary modelling responsibility agreed for integration |
| --- | --- |
| Suraj | Chronological splitting/origins, time-series engineering and recursive lag provenance. |
| Sudip | Input readiness, source/cutoff governance, benchmark-source handling and weather provenance. |
| Ashish | Candidate model development, Model A/B comparison, four-month backtesting and regional selection. |
| Bishal | Independent feature-safety checks, metrics, verification logic and evidence figures. |
| All | Shared Stage 2 contract, model-selection rules, final integration and review. |

## 4. Actions for 10 September

| ID | Action | Owner | Required evidence |
| --- | --- | --- | --- |
| M1 | Build chronological backtesting without random shuffling. | Suraj | Origin/fold integrity checks. |
| M2 | Implement seasonal-naive references and model candidates on horizon-safe inputs. | Ashish + Bishal | Candidate outputs and baseline comparisons. |
| M3 | Preserve data cutoff/source provenance and prevent current-period target leakage. | Sudip | Input-readiness/cutoff checks. |
| M4 | Define MAE, RMSE, sMAPE/Bias evidence and A/B decision reporting. | Bishal + Ashish | Metric tables and plots. |
| M5 | Agree regional selection rule; do not force one model across all six regions. | All | Decision table and rationale. |
| M6 | Continue weather-source remediation; if a new source is adopted, record its provenance and forecast horizon. | Bishal + Sudip | Verified source files and metadata. |

Continuity update. Between this core handoff and final Assessment 2 integration, the weather path was redesigned around Open-Meteo ERA5 historical reanalysis plus ECMWF IFS HRES seven-day forecast weather, and the final Stage 2 pipeline expanded to explicit Model A/Model B feature contracts with a strict previous-month training cutoff. Those are later implementation changes, not claims that the 3 September meeting already had the final weather outputs.