# Meeting 5 — Final Modelling Integration and Output Validation

| Date | Thursday, 10 September 2026 |
| --- | --- |
| Time | 8:00 PM – 10:00 PM (2 hours) |
| Location / method | Team integration session using the shared repository, modelling code and generated output evidence |
| Chair | Ashish Shrestha |
| Minutes recorded by | Bishal Dahal |
| Attendees | Ashish Shrestha; Bishal Dahal; Sudip Lamichhane; Suraj Raut — all present |
| Work package | WP3 — modelling integration, historical backtesting and Model A/B decision evidence |
| Meeting purpose | Integrate the four modelling workstreams, validate the decision outputs and figures, confirm fair A/B comparison rules for all six regions, and freeze the modelling evidence to be carried into Assessment 2. |
| Next meeting | 15 September 2026, 2:30–5:00 PM — Assessment 2 integration/submission |

## 1. Integration scope

The team agreed that the key Assessment 2 modelling milestone was not simply “a model ran”. The evidence needed to show that Model A (core demand/calendar/history features) and Model B (Model A plus weather/context) were backtested on comparable historical windows, that forecast-versus-actual behaviour could be visualised across the full four-month horizon, and that the regional recommendation followed a documented decision rule.

Information boundary. 2026 current-month actuals must not select or tune the historical winner. Historical backtesting determines the recommendation first; current-period actuals can only be used later for independent verification.

## 2. Model A / Model B evidence added to the modelling pipeline

| Evidence output | Purpose in decision making |
| --- | --- |
| Four-month actual vs Model A vs Model B — 30-minute | Shows the complete historical trajectory and where each family follows or departs from actual demand. |
| Daily actual vs A/B | Report-friendly view of the same four-month evidence; makes systematic deviations visible. |
| Rolling 7-day MAE | Shows whether one family remains consistently closer through the horizon rather than winning on one short period. |
| Monthly MAE A vs B | Makes Sep/Oct/Nov/Dec performance explicit and exposes month-specific weakness. |
| Actual-vs-forecast scatter | Checks calibration and whether predictions systematically compress/expand the demand range. |
| Half-hour bias profile | Detects time-of-day over/under-forecasting hidden by aggregate MAE. |
| Cross-region A/B MAE chart | Compares family performance region by region. |
| Relative MAE advantage chart | Communicates the strength of the A/B decision; positive indicates Model A closer, negative Model B closer. |

## 3. Fair-comparison rule

Only matched historical origins where both A and B family champions were fully usable were used for the direct A/B decision.

The direct matched comparison used the common MODEL_READY origins 1 Sep 2023 and 1 Sep 2025; a non-equivalent 2024 status was not allowed to make one family look better simply because it had fewer comparable origins.

Primary decision metric: four-month MAE. Supporting evidence: RMSE, sMAPE, Bias, month wins, origin consistency and visual residual behaviour.

A 1% MAE tie tolerance was retained: if two configurations are effectively tied, prefer the simpler/more stable option rather than adding an unnecessary weather dependency.

Model choice is region-specific; one algorithm/feature family is not forced across all regions.

## 4. Regional A/B decision evidence

| Region | A champion | B champion | Matched A MAE | Matched B MAE | Decision | Reason |
| --- | --- | --- | --- | --- | --- | --- |
| NSW1 | RandomForest_A | RandomForest_B | 599.84 | 628.96 | A | A lower by 4.85%; weather does not justify extra dependency. |
| QLD1 | RandomForest_A | RandomForest_B | 468.80 | 490.78 | A | A lower by 4.69%. |
| VIC1 | RandomForest_A | RandomForest_B | 444.01 | 461.66 | A | A lower by 3.98%. |
| SA1 | RandomForest_A | RandomForest_B | 184.39 | 183.13 | A — tie rule | B lower by only 0.68%, inside 1% tie tolerance; simpler A retained. |
| TAS1 | RandomForest_A | XGBoost_B | 71.29 | 71.47 | A — tie rule | Difference only 0.25%; simpler A retained. |
| WA | RandomForest_A | RandomForest_B | 225.22 | 206.46 | B | B lower by 8.33% and improves the main error measures. |

DECISION: The Assessment 2 model recommendation is Model A for NSW1, QLD1, VIC1, SA1 and TAS1; Model B for WA. The result is evidence-led, not a design assumption that weather must improve every region.

## 5. Output-validation checks

| Check | Validation decision |
| --- | --- |
| A/B output tables | Backtest detail, daily/monthly/half-hour metrics and decision evidence retained as CSV outputs rather than values copied manually into the report. |
| Plots | Region-level A/B figures and cross-region decision charts generated automatically from the backtest outputs. |
| Selection independence | Historical selection does not use current-month actuals. |
| Feature safety | Model A excludes direct future weather; Model B extends A with weather/context and explicit provenance. |
| Recursive provenance | Later full forecasting code records ACTUAL_HISTORY / RECURSIVE_FORECAST / MISSING for lag sources. |
| AEMO semantics | AEMO pre-dispatch remains a secondary benchmark and is never a predictor; target mismatch is not described as project accuracy. |
| Failure transparency | Skipped/failed statistical or optional candidates remain recorded rather than being silently replaced. |

## 6. Work split confirmed at integration

| Member | Primary WP3 contribution used in the merge |
| --- | --- |
| Ashish Shrestha | Random Forest A/B development, historical four-month backtesting, model-selection logic and regional recommendation. |
| Suraj Raut | Chronological validation, XGBoost A/B contribution, recursive time-series engine and lag provenance. |
| Sudip Lamichhane | Input-readiness/source governance, statistical/benchmark-source handling, weather provenance and AEMO semantics. |
| Bishal Dahal | Feature-safety gate, seasonal-naive references, MAE/RMSE/sMAPE/Bias verification and evidence visualisation. |
| All four | Selection rules, tie tolerance, A/B interpretation, output review and final integration. |

## 7. Actions for 15 September

| ID | Action | Owner | Status target |
| --- | --- | --- | --- |
| S1 | Re-run/verify the final Stage 1, Stage 2 and modelling artefact packages used in Assessment 2. | All | Complete before documentation freeze. |
| S2 | Update report architecture so Stage 1 → Stage 2 → Stage 3 reads as one collaborative system. | Ashish + Bishal | Ready for final report merge. |
| S3 | Reconcile individual contribution pages with actual code modules and team integration. | Each member + peer reviewer | No exaggerated ownership. |
| S4 | Ensure source changes are documented: NT scope, BOM replacement, WA mixed frequency, strict cutoff, Model A/B. | Sudip + Suraj | Change log aligned. |
| S5 | Prepare evidence links/figures/tables and check no unsupported Git/Jira evidence is invented. | Bishal | Traceable evidence only. |
| S6 | Complete Assessment 2 page-limit/format/reference check and submission assembly. | All | 15 Sep integration meeting. |