# Meeting 2 — WP1 Integration, Validation and Transition to WP2

| Date | Saturday, 23 August 2026 |
| --- | --- |
| Time | 7:30 PM – 9:30 PM (2 hours) |
| Location / method | Online — Zoom and shared Git repository |
| Chair | Sudip Lamichhane |
| Minutes recorded by | Bishal Dahal |
| Attendees | All four members present |
| Work package | WP1 close-out; transition planning to WP2 |
| Purpose | Integrate the four acquisition workstreams, validate produced files against source systems, close the working acquisition deliverable and allocate preprocessing responsibilities. |
| Next meeting | 30 August 2026, 9:00–11:00 PM |

## 1. Review of 19 August actions

| Action | Status | Outcome |
| --- | --- | --- |
| Shared schema/common helpers | Completed | Common contract enabled source-specific modules to be integrated without redesign. |
| NEM archive coverage | Completed | Current-month archive publication behaviour confirmed. |
| WA 2022/legacy/current source route | Completed | Legacy, current-market and daily WEM paths integrated around the 1 Oct 2023 cutover. |
| Dispatch/pre-dispatch behaviour | Completed | Mixed PERIODTYPE confirmed; views remain separate. |
| Repeatable acquisition validation | Completed | Written files re-read and checked for coverage/duplicates/gaps. |
| NT scope documentation | Completed for demand | No NT operational-demand file expected; feature-only question remained temporarily open at this point. |
| Bring modules for integration | Completed | One executable acquisition entry point assembled. |

## 2. Four workstreams integrated into one acquisition pipeline

| Owner | Integrated technical responsibility | Outputs / interface |
| --- | --- | --- |
| Suraj | NEM monthly archive, five regions, source columns/timestamps, duplicate protection. | price_and_demand/<REGION> |
| Sudip | WA legacy 30-min + modern 5-min WEM, daily top-up, precedence, Market Requirements. | WA demand + energy_requirement/ |
| Ashish | AEMO dashboard dispatch/pre-dispatch snapshots; PERIODTYPE separation and fault isolation. | dispatch/ and predispatch/ |
| Bishal | Weather/public holidays and validation checks. | weather/ (then BOM-oriented), public_holidays/, validation evidence |
| All | Shared configuration, folders, execution order, logging, errors and documentation. | Single integrated Data Acquisition pipeline |

## 3. Integration issues found

WA feature-loop omission: the first integration used the NEM region list for feature acquisition, so the region scope had to be separated from demand-source scope.

Pipeline stall: an unbounded WA daily top-up loop prevented later dashboard acquisition. Sudip bounded the request window; Suraj prioritised time-sensitive snapshots; Ashish added step-level error isolation.

NT scope remained inconsistent across early files. The meeting retained no NT demand and left the feature-only question visible for later closure rather than silently dropping it.

## 4. Acquisition validation and acceptance

| Validation area | Evidence / method | Outcome |
| --- | --- | --- |
| NEM history | First/last timestamps and interval coverage checked against AEMO source. | Reviewed regions matched expected source coverage. |
| Duplicate timestamps | Validation logic across written demand files. | No duplicate demand timestamps reported in reviewed outputs. |
| AEMO dashboard | Output counts and PERIODTYPE composition. | Expected region files produced; ACTUAL/FORECAST separation retained. |
| WA cutover | Observations around 1 Oct 2023. | Legacy 30-minute and modern 5-minute regimes preserved with interval metadata. |
| WA target selection | Demand/withdrawal/forecast columns reviewed. | Operational demand retained; non-target columns excluded. |
| Public holidays | State-specific calendars checked. | Regional logic retained. |
| Failure isolation | Independent source failures tested/observed. | One source failure no longer blocks unrelated stages. |

DECISION: The working WP1 acquisition pipeline was accepted as the source layer; analytical resampling, time harmonisation, missing-data treatment and feature engineering were explicitly deferred to WP2.

## 5. WP2 work allocation

| Member | WP2 responsibility | Cross-review dependency |
| --- | --- | --- |
| Suraj | Schemas, timestamps, duplicate/gap checks, 30-minute harmonisation, regional consistency. | Works with Sudip on WA source exceptions; outputs reviewed independently. |
| Sudip | Source integrity, WA resolution/cutover, provenance, missing/gap interpretation, corrections. | Constrains harmonisation and feature treatment. |
| Ashish | Forecast-readiness EDA, transformations, lag/rolling features, leakage controls. | Consumes engineered grid; evidence reviewed by Bishal. |
| Bishal | Validation/evidence, weather/calendar checks, processed-output verification. | Independent review of all workstreams. |
| All | Integrate one preprocessing pipeline and agree the final feature contract. | Cross-review before acceptance. |

Subsequent source change. The feature-only NT idea recorded at this meeting was later removed from the final WP1 implementation, and the unsuccessful BOM route was ultimately replaced by ERA5/ECMWF. The change is kept visible as an evolution of the design rather than editing this meeting to make it appear the final source decision existed on 23 August.